Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed the metric calculating functions.

  - Added comments and logs.

  - Completed steps to connect the user input to the metric functions.

- What is planned to be done until the next scrum meeting?

  - Connect the user fills to the metric functions.

  - Wait for another member to collect API data to also connect it to the metric functions.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reassessed the 1, 5, and 15-minute comparison layout for better clarity.

  - Finalized which output metrics are most essential for the first release.

- What is planned to be done until the next scrum meeting?

  - Create a clean mock-up showing side-by-side comparisons.

  - Review and confirm the final field list for initial rollout.

- What are the hurdles?

  - Deciding how much information to include without making it feel cluttered.

  - Maintaining simplicity while still showing useful insights.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched the Twelve Data API documentation to understand the available endpoints, authentication process, and data parameters.

  - Reviewed examples of API integration in Python to see how responses are typically structured and parsed.

  - Took notes on which endpoints best align with the project’s metric requirements.

- What is planned to be done until the next scrum meeting?

  - Draft a plan for how the backend will call Twelve Data and handle responses before starting implementation.

- What are the hurdles?

  - Need more clarity on which specific data (e.g., interval, symbol, or time frame) should be retrieved from Twelve Data for testing.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued research on data base connection on my machine for implementation and collaboration with Rodrigo

  - Created list of questions and clarification remarks for future collaboration on DB work

- What is planned to be done until the next scrum meeting?

  - Pull the latest changes from Github to better understand the architecture and process going on in the background

  - Communicate designated features and alignment of work with Rodrigo as the project development continues

- What are the hurdles?

  - Application of knowledge and understanding

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on User Story 8: Remove broker (Add Golang API in its place).

    - I updated the internal service to not wait on the rabbitmq service and directly connect to the ui by setting up the chi router and allowing the 5173 origin.

  - I worked on User Story 11: Update docker compose to remove broker.

    - I removed the broker from the docker compose. No broker service is being run when docker compose starts up all services.

  - I deleted the broker folder and updated the python service to return the data back to the ui (fills and metrics).

  - I ensured that every service is connected.

  - Pull Request: https://github.com/Giorgio-Abboud/Green-Vault/pull/8

- What is planned to be done until the next scrum meeting?

  - I will create tests for the internal service to check on the coverage of the system.

  - I will talk to Dani about GORM requirements that she needs to successfully implement the required API methods for the next sprint (mainly user authentication for login and edit user).

- What are the hurdles?

  - No hurdles at the moment. The current project structure is much better now and the flow works as expected.

  - Needed work is required for user authentication with jwt keys (learning in process).