Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Ensured proper API calls to TwelveData and to the frontend.

  - Finalized the connectivity aspect of the backend.

  - Began researching RAG models for future implementation.

- What is planned to be done until the next scrum meeting?

  - Continue looking into potentially using a RAG model (including trained LLM and vector DB).

  - Verifying what constraints are required to ensure the LLM only talks about stocks.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the comparison structure for the 1, 5, and 15-minute windows to ensure it feels consistent.

  - Finalized the core output metrics to keep the first version focused and simple.

- What is planned to be done until the next scrum meeting?

  - Create a clear draft layout showing side-by-side comparisons.

  - Reconfirm the final fields that will be displayed.

- What are the hurdles?

  - Avoiding clutter while still presenting useful detail.

  - Keeping the layout visually balanced when multiple metrics appear.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Compared different Twelve Data endpoints to decide which ones best fit the project’s metric calculations.

  - Researched how to handle authentication securely using an API key in the backend environment.

  - Reviewed examples of Python integrations with Twelve Data to understand response structures and data formatting.

- What is planned to be done until the next scrum meeting?

  - Finalize which Twelve Data endpoints will be used and outline how the backend will store or process the retrieved data.

- What are the hurdles?

  - Need to fully understand how to structure the API requests and handle possible rate limits or response errors.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued analyzing on latest changes on repo and documents that Rodrigo and I will be working on

  - Planned out strategy of work and findings of code

- What is planned to be done until the next scrum meeting?

  - Completed several lessons of GoLang fundamentals and foundations for future application in practice

  - Pull latest changes to understand DBs create and architecture for tomorrow’s meaning

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added a datastore package

    - Introduced a dedicated datastore layer to handle all database logic.

    - Contains a single file, datastore.go, with methods:

      - CreateUser

      - GetUserByEmail

      - CreateUserFill

      - CreateMetric

    - Centralizes DB logic (no more GORM calls in handlers).

    - Performs validation (required fields, UUIDs, etc.) before inserting.

  - Refactored handlers (auth.go and fills.go)

    - Moved all raw GORM queries to datastore.

    - Handlers only:

      - Parse JSON input.

      - Normalize data (e.g., lowercase email).

      - Generate UUIDs and timestamps.

      - Call app.Store.CreateUser(...), app.Store.CreateUserFill(...), etc.

    - Simplified and cleaner separation of concerns.

  - Rebuilt tests to use an in-memory fake store

    - Removed real DB usage in handler tests.

    - Created testutil.go with:

      - fakeStore (thread-safe using sync.Mutex).

      - newTestApp(t) returns App{Store: fakeStore}.

      - JSON helpers (mustJSONBody, decodeStdResp).

    - All handler tests now run offline, quickly, and deterministically.

  - Added datastore_test.go

    - Uses SQLite in-memory DB to test real CRUD logic.

    - Fully table-driven tests for:

      - CreateUser, GetUserByEmail

      - CreateUserFill, CreateMetric

    - Verifies field validation, duplicates, and required IDs.

  - Thread-safety and isolation

    - The fake store uses sync.Mutex to avoid data races.

    - SQLite tests run in isolated memory using file::memory:?cache=shared.

    - No Wi-Fi, Postgres, or external dependencies required.

- What is planned to be done until the next scrum meeting?

  - Next scrum meeting is the last meeting of Sprint 3. My user stories related to db connectivity, db migrations, db setup, http logic, and db logic were completed.

  - I will look into developing a server to connect the same database to different users so we do not run on local machine.

- What are the hurdles?

  - No hurdles at the moment. All user stories were successfully completed corresponding to DB setup, HTTP logic, DB logic, and architecture restructure were completed.