Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 10:00 AM

End time: 12:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finishing the last couple metric calculating functions.

  - Testing and reviewing the previously built functions.

  - Researching the FastAPI library to understand how to connect to TwelveData and to the frontend.

- What is planned to be done until the next scrum meeting?

  - Completing the metric calculating functions.

  - Beginning to develop the FastAPI functions to call TwelveData and the frontend.

- What are the hurdles?

  - None as of now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the 1, 5, and 15-minute comparison approach to ensure consistency.

  - Finalized which output metrics should be included first.

- What is planned to be done until the next scrum meeting?

  - Sketch a clear draft of how the comparisons will be displayed.

  - Confirm the final list of fields for the first version.

- What are the hurdles?

  - Striking the right balance between simplicity and detail.

  - Making sure multiple metrics can be shown without clutter.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - For User Story 1:

  - Looked over the formulas used in the metric functions and compared them to the pseudocode from the last sprint.

  - For User Story 3:

  - Set up a placeholder route in the backend to prepare for connecting calculation results to the API.

- What is planned to be done until the next scrum meeting?

  - User Story 1: Start writing simple tests to check if the metric functions return expected outputs.

  - User Story 3: Expand the placeholder route into a basic API endpoint that can return a sample response.

- What are the hurdles?

  - Need a better understanding of how the frontend will consume the API responses to design the endpoints properly.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User Story 4: Polish the frontend pages. Finished up small details of prototype pages in case of front-page expandibility.

  - Checked if the page works in various screen sizes and features work consistently through different platforms

  - User Story 5: Connect the frontend React to the backend endpoints.

- What is planned to be done until the next scrum meeting?

  - User Story 4: Apply blackbox testing all pages created to make sure functionality is consistent among all webpages for possible implementation in the future

  - Then perform white box testing, following protocols to ensure best and maximum results

- What are the hurdles?

  - Catching any possible bugs for the pages created

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Set up an API service (Go or FastAPI) that connects to the local/private Postgres.

  - Implemented core endpoints:

    - GET /items → fetch data (read).

    - POST /items → insert data (write).

  - Added authentication (API keys or JWT).

  - Deployed API on a server/PaaS or exposed via a tunnel (Cloudflare/Tailscale).

  - Secured the API with validation, rate limits, CORS, and HTTPS.

  - Shared API docs (Swagger/OpenAPI) with friends for usage.

- What is planned to be done until the next scrum meeting?

  - Extend endpoints for additional operations (e.g., PUT /items/{id}, DELETE /items/{id}).

  - Refine authentication by testing JWT token issuance/expiry and user roles (read-only vs writer).

  - Add error handling & logging for better debugging and monitoring.

  - Write unit/integration tests to validate API endpoints.

  - Collect feedback from friends testing the API and adjust schema or endpoints as needed.

- What are the hurdles?

  - Designing a role/permission model that’s simple but secure.

  - Ensuring consistent schema validation across all endpoints.

  - Managing deployment uptime if API is still hosted locally or on a minimal server.

  - Coordinating with friends to get real test data and feedback in time.