Sprint Planning Meeting Minutes:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 9:00 AM

End time: 12:00 PM

After discussion, the velocity of the team was estimated to be 22 story points. It was decided to continue with this number of user stories as we had enough time to finish our primary objectives, as well as ask further questions and do more research afterwards.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Complete and test the metric calculating functions.

- User Story 2: Integrate real market data from the TwelveData API.

- User Story 3: Build a backend API to connect to the frontend.

- User Story 4: Polish the frontend pages.

- User Story 5: Connect the frontend React to the backend endpoints.

- User Story 6: Develop database infrastructure to connect it to every member’s machine.

- User Story 7: Create the broker to temporarily store metric data.

The team members indicated their willingness to work on the following user stories.

- Giorgio Abboud

  - User Story 1: Complete and test the metric calculating functions.

  - User Story 2: Integrate real market data from the TwelveData API.

  - User Story 3: Build a backend API to connect to the frontend.

- Malik Dagher

  - User Story 4: Polish the frontend pages.

  - User Story 5: Connect the frontend React to the backend endpoints.

- Audrey Gamero

  - User Story 1: Complete and test the metric calculating functions.

  - User Story 3: Build a backend API to connect to the frontend.

- Daniella Lacotera

  - User Story 4: Polish the frontend pages.

  - User Story 5: Connect the frontend React to the backend endpoints.

- Rodrigo Munoz

  - User Story 6: Develop database infrastructure to connect it to every member’s machine.

  - User Story 7: Create the broker to temporarily store metric data.