Sprint Retrospective Meeting:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 9:00 AM

End time: 12:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We mostly properly estimated the team’s velocity.

  - We had to reconsider and re-evaluate some of our user stories, but we were able to do so quickly without wasting much time.

- Did we do a good job estimating the points (time required) for each user story?

  - Each member was able to complete their user stories, despite some of the setbacks.

  - We did not waste too much time assessing how many points each story should consist of.

- Did each team member work as scheduled?

  - Every team member communicated their findings over our daily scrum meetings, and went more in depth during our weekly in person meetings.

  - We communicated every time we had to switch our schedules but we consistently met up every day.

What went right?

- Almost have a complete MVP.

- Began implementing test cases and validation functions.

- Computation metrics are completed.

- Postgres is set up on every member's laptop.

- Frontend development in progress.

- Team members collaborated with one another to delegate tasks.

- Completed most designated user stories.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to communicate properly whenever we run into any issues.

  - Focus more on splitting goals, instead of creating general user stories.

- How to improve the product?

  - Will still need to ensure that the project can be run on any device.

  - Ensure no dependency conflicts.