Sprint Backlog Grooming Meeting Minutes:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 2:00 PM

End time: 3:00 PM

The following user stories were created/discussed/refined/prioritized.

- Newly Created Stories:

  - User Story 17:

    - Create edit button (leads to Edit page) in the user home page (UI).

      - Acceptance criteria:

        - Edit link leads to Edit Page.

        - ⁠Edit Page shows Edit Password option

        - ⁠Edit Password enables the user to edit their password (showing past password, and new password)

        - ⁠add Save button

        - ⁠Route to Go API is set

  - User Story 18:

    - Research and explain the value of the calculated metrics.

  - User Story 19:

    - Develop strong validation for metric functions.

      - Acceptance criteria:

        - vwap_slippage: number (bps), finite; |value| < 100000; buy “+” = worse, sell “+” = worse; requires trade_vwap & market_vwap.

        - shortfall: number (bps), finite; |value| < 100000; buy “+” = worse vs arrival TP, sell “+” = worse; requires arrival_tp & trade_vwap.

        - effective_spread: number (bps), finite, ≥ 0; qty-weighted across fills; requires TP at each fill timestamp.

        - realized_spread: number (bps), finite; |value| < 100000; “+” = reverted in trader’s favor at +5m; requires +5m TP.

        - market_impact: number (bps), finite; if signed: buy “+”/sell “+” = adverse; if magnitude-only: ≥ 0.

        - drift: number (bps), finite; |value| < 100000; “+” = market moved against trader from window end to horizon; requires end-TP & horizon-TP.

        - On error: return 422 with {"ok":false,"req_id":"...","error":"validation failed","field_errors":{"<metric>":"..."}}

The user stories below are completed.

- User Story 13: Automated Request Validation Tests.

  - Created table driven tests using pytest.

- User Story 14: Validation Metrics & Alerts.

  - Created a validation function to check for invalid user fills.