Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Delegated user stories.

  - Finalized python backend connectivity.

  - Tested using CURL commands to ensure the code works to a certain degree.

- What is planned to be done until the next scrum meeting?

  - Begin implementing data validation, tests and error catching.

  - To section on parts of code to ensure each part works as intended.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reassessed the 1, 5, and 15-minute comparison setup for clarity and consistency.

  - Finalized which output metrics will be displayed first in the initial version.

- What is planned to be done until the next scrum meeting?

  - Draft the final version of the layout that shows comparisons side by side.

  - Confirm that all chosen fields and metrics align with user goals.

- What are the hurdles?

  - Finding the right balance between clarity and depth of information.

  - Keeping comparisons easy to read without crowding the layout.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the new Sprint 4 user stories assigned under the Python Analyzer section to understand the validation and testing requirements.

  - Researched how Python validation frameworks (like Pydantic or custom schema checks) can be applied for enforcing ISO-8601 timestamps, numeric validation, and side/mode constraints.

  - Studied Twelve Data API’s documentation to identify what types of validation would be needed for endpoint parameter checks.

- What is planned to be done until the next scrum meeting?

  - Reviewed the new Sprint 4 user stories assigned under the Python Analyzer section to understand the validation and testing requirements.

  - Researched how Python validation frameworks (like Pydantic or custom schema checks) can be applied for enforcing ISO-8601 timestamps, numeric validation, and side/mode constraints.

  - Studied Twelve Data API’s documentation to identify what types of validation would be needed for endpoint parameter checks.

- What are the hurdles?

  - Reviewed the new Sprint 4 user stories assigned under the Python Analyzer section to understand the validation and testing requirements.

  - Researched how Python validation frameworks (like Pydantic or custom schema checks) can be applied for enforcing ISO-8601 timestamps, numeric validation, and side/mode constraints.

  - Studied Twelve Data API’s documentation to identify what types of validation would be needed for endpoint parameter checks.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued analyzing on latest changes on repo and documents that Rodrigo and I will be working on

  - Planned out strategy of work and findings of code

- What is planned to be done until the next scrum meeting?

  - Pulled in latest changes and contacts Rodrigo if keys on his behalf of the work

  - Started to implement functions and in progress of creating functions to handle editing user data

  - Collaborated with Rodrigo on user story 9 to get the correct format for the data types on UI set up

- What are the hurdles?

  - As of now, none

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked with Daniella on User Story 9: Guarantee formats for calculate & save fill validation.

  - We ensured that the data types for the fills and metrics matches the input requirements from the UI and for the Analyzer:

    - Fills:

      - Timestamp (REQUIRED, tz-aware ISO-8601).

      - Price (PositivePrice).

      - Quantity (StrictPosInt).

      - Side (TradeSide), literal “buy” or “sell”.

      - Symbol (Ticker).

      - Request (RequestMode), literal “analyze” or “estimate”

    - Metrics:

      - All of them are floats.

  - We updated the DB schema to match the required data types.

    - Applied the migrations

- What is planned to be done until the next scrum meeting?

  - Add the validation checking for data types fields before insertion to DB.

    - This checking would flag any field that does not match the requirements (however, these values should already go through a health check in the analyzer service).

    - Return following JSON body to the ui if an error occurs: { ok:false, req_id:”...”, "error": "validation failed", “field_errors”: { timestamp:”...”, etc } } with code 422.

- What are the hurdles?

  - None at the moment.