Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pushed a pull request into main: https://github.com/Giorgio-Abboud/Green-Vault/pull/18

  - Update the variable class names for the metric function in the main.py file.

  - Thoroughly tested the connectivity of the project through various different tests.

  - Ensured calculated values are accurate and realistic.

- What is planned to be done until the next scrum meeting?

  - Implementing validation functions.

  - Implementing error catches.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed how the 1, 5, and 15-minute comparisons are structured to ensure consistency.

- What is planned to be done until the next scrum meeting?

  - Create a polished outline for displaying comparisons side by side.

  - Verify that all selected metrics and fields align with the intended user experience.

- What are the hurdles?

  - Deciding how much information to present without overwhelming the user.

  - Keeping the layout simple and organized as more details are added.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Revisited the validation requirements to clarify how Python Analyzer should handle edge cases like null or missing fields.

  - Took notes on how to standardize validation messages across different error types to align with the Go API’s format.

- What is planned to be done until the next scrum meeting?

  - Revisited the validation requirements to clarify how Python Analyzer should handle edge cases like null or missing fields.

  - Took notes on how to standardize validation messages across different error types to align with the Go API’s format.

- What are the hurdles?

  - Still finalizing how detailed the error responses should be before implementing automated tests.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pulled in latest changes and contacts Rodrigo if keys on his behalf of the work

  - Started to implement functions and in progress of creating functions to handle editing user data

  - Collaborated with Rodrigo on user story 9 to get the correct format for the data types on UI set up

- What is planned to be done until the next scrum meeting?

  - Review user fill function and test functions for user story 9.

  - Continue working on GoLang fundamentals

  - Review user story 10 and 11 for future collaboration with Rodrigo concerning inputs

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked and finished User Story 9: Guarantee formats for calculate & save fill validation with Daniella: https://github.com/Giorgio-Abboud/Green-Vault/pull/19

  - Type validation was implemented for both Fills and Metrics, acceptance criteria is met:

    - Validate fill.timestamp as RFC3339.

    - Validate fill.side ∈ {buy,sell} (case-insensitive → stored lowercase).

    - Validate numeric string formats for price/quantity (or switch to numeric types).

    - Validate mode ∈ {analyze,estimate} (normalized).

    - Validate metrics.* are floats

    - Return 422 with field map on failure.

  - Test cases ensure two different error codes are returned when bad json is decoded from the input (400) or when unprocessable entities are hit (422).

- What is planned to be done until the next scrum meeting?

  - Work on User Story 7: Develop strong validation for signup/login (authoritative).

    - Highly similar to User Story 9, but for validating sign up fields and log in fields. Unprocessable entities method can be reused for this error catching.

- What are the hurdles?

  - None at the moment, every test case is successfully passing.