Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on: User Story 12: Develop strong validation for calculation.

    - The timestamp must be in date time in format YYYY-MM-DD HH:MM:SS-T:TT, where the T represents the timezone. Currently the python function naively turns the current YYYY-MM-DD HH:MM format into a datetime, but this will have to be communicated with the frontend team.

    - Price will have to be validated and ensured to be strictly a positive integer with no more than 8 decimal spaces.

    - The side will have to arrive as a string. It is essential that the string comes as buy or sell. The backend accounts for possible extra spaces on either end of the word or capital letters, but no extra characters.

    - The quantity of the price must strictly be a positive integer.

    - The mode is similar to the side, where it must come as a string.

- What is planned to be done until the next scrum meeting?

  - Must first create pytest cases to test out possible edge cases.

  - Will have to create validation test with format { ok:false, req_id:”...”, "error": "validation failed", “field_errors”: { timestamp:”...”, etc } } and return it to the frontend in case of errors.

- What are the hurdles?

  - Reading about the pytest and http library.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed and confirmed the list of essential output metrics.

  - Began initial planning and setup for working on calculate.jsx, preparing to handle validation and error display.

- What is planned to be done until the next scrum meeting?

  - Start implementing logic in calculate.jsx to provide instant feedback when input fields are invalid (User Story 3).

  - Add functionality to display server-side field errors within the same component (User Story 4).

- What are the hurdles?

  - Making sure client-side validation is fast but doesn’t conflict with server-side errors.

  - Designing error messages that are clear without cluttering the interface.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Documented a few examples of possible user input errors to prepare for creating the automated validation tests later.

  - Compared FastAPI and Pydantic validation approaches to decide which structure fits best for our analyzer.

- What is planned to be done until the next scrum meeting?

  - Documented a few examples of possible user input errors to prepare for creating the automated validation tests later.

  - Compared FastAPI and Pydantic validation approaches to decide which structure fits best for our analyzer.

- What are the hurdles?

  - Documented a few examples of possible user input errors to prepare for creating the automated validation tests later.

  - Compared FastAPI and Pydantic validation approaches to decide which structure fits best for our analyzer.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Review user fill function and test functions for user story 9.

  - Continue working on GoLang fundamentals

  - Review user story 10 and 11 for future collaboration with Rodrigo concerning inputs

- What is planned to be done until the next scrum meeting?

  - Write out requirements and approach for user story 10 and 11, in detail vision and steps to get assistance from Chat GPT

  - Wrap on GoLang fundamentals for user story foundational concepts and application

- What are the hurdles?

  - As of now, none

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked and finished User Story 7: Develop strong validation for signup/login (authoritative).

    - Signup and Login check for validation (user input) before executing the operation. The acceptance criteria meets to:

      - Email format validation: RFC-style regex, lowercased, ≤ 254 chars.

      - Password rules (≥ 12 chars; upper/lower/digit/symbol; ≤ 128 chars).

      - Name / Last name required; ≤ 100 chars (allowed special characters: [' -]).

    - Return 422 with field_errors on failure.

    - Return 409 for duplicate email (untouched).

  - New tests were created to test edge cases. All tests are successfully passing.

  - PR, Internal: https://github.com/Giorgio-Abboud/Green-Vault/pull/20

  - I worked and finished User Story 2: Display server-side field errors on signup/login.

    - Improvements in the following areas in Signup.jsx and Login.jsx:

      - Error handling: Added precise field-level feedback.

      - UX clarity: Each invalid input is highlighted with message.

      - Login behavior: Clean banner for bad credentials.

      - Added error styles: Red border + light red background for invalid inputs.

      - API interaction: Safely reads and handles backend status codes.

    - api.js update, added new helper function (which will be useful for rendering user fills and metrics issues) that supports the following:

      - Read status (422, 409, 401).

      - Access json.field_errors safely.

      - Decide how to render each case.

    - Signup.jsx and Login.jsx update, added per-field error handling to dynamically user validation feedback.

    - PR UI: https://github.com/Giorgio-Abboud/Green-Vault/pull/21

- What is planned to be done until the next scrum meeting?

  - Work on User Story 1: Provide instant feedback when email/password/name/last name are invalid (validate and guide signup form inputs).

    - This will allow the user to know the constraints beforehand.

    - With this, the users will know which characters or input is acceptable for the different operations (signup and login).

- What are the hurdles?

  - None at the moment. Every test case for internal is passing, and the ui successfully displays errors when the backend detects them.