Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Developed pytest cases based on the constraints created in the previous user story.

  - Created the format that must be returned in case of valid inputs and validation errors.

  - Reviewed teammates constraints to ensure nothing is missed.

  - Focusing on looking into python functions to help validate the user inputs.

- What is planned to be done until the next scrum meeting?

  - Researching functions to validate user fill inputs.

  - Make sure all the user fills are valid and catch any errors.

- What are the hurdles?

  - Figuring out functions to catch validation errors.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started active development on calculate.jsx.

  - Added the foundation for real-time input validation to address instant feedback (User Story 3).

  - Outlined how server-side field errors will be displayed for invalid inputs (User Story 4).

- What is planned to be done until the next scrum meeting?

  - Finalize the validation logic so feedback triggers immediately when a user enters incorrect input.

  - Begin connecting the component to mock or real server responses to display backend error messages.

- What are the hurdles?

  - Ensuring validation messages don’t feel repetitive or intrusive.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked over code, made test cases for the value constraints.

  - Also made test cases for the API output values.

  - Outlined the constraints for the API output values in document.

- What is planned to be done until the next scrum meeting?

  - Review over code, make any necessary changes.

- What are the hurdles?

  - Understanding the massive amount of files in the repository.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Write out requirements and approach for user story 10 and 11, in detail vision and steps to get assistance from Chat GPT

  - Wrap on GoLang fundamentals for user story foundational concepts and application

- What is planned to be done until the next scrum meeting?

  - Continue of writing requirements, steps, and test cases for user story 10 user story 11, detailed so focused in task and for assistance from chatGPT

  - Plan out test cases, review methodologies of black and white box testing for UI pages

- What are the hurdles?

  - Refreshing concepts for application

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked and finished User Story 1: Provide instant feedback when email/password/name/last name are invalid (validate and guide signup form inputs).

    - UI displays requirements for input so the user has guidance when signing up.

    - A new icon ‘ℹ️’ was added next to the fields where users can hover over it and check the needs for each field (based on Go API requirements).

    - If wrong inputs are sent, the ui will show the fields in red boxes.

  - PR: https://github.com/Giorgio-Abboud/Green-Vault/pull/22

- What is planned to be done until the next scrum meeting?

  - Work on User Story 8: Standardized error contract to UI error responses.

    - More json error methods for the Golang API are set in common.go, which are used among different sections in the system. If more Error responses are required, new http responses will be added.

- What are the hurdles?

  - None at the moment, every test cases are passing and the ui provides feedback to the user for wrong inputs during SignUp.