Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created the test_fills.py file in analyzer/src/tests

    - Created a data driven test to ensure that all the constraints I have previously developed are accounted for.

    - Formatted the tests to mimic the intended output

  - Communicated with Rodrigo as we plan to add a few more user stories during the monday backlog grooming meeting.

  - Began to plan how to create the validation function.

    - This will allow me to then test the constraint pytests.

  - Pulled the latest changes from the main branch.

- What is planned to be done until the next scrum meeting?

  - Beginning to create the validation functions.

  - Must plan the JSON output and the error messages for each constraint.

- What are the hurdles?

  - Took a bit of time to learn about the data driven test approach, but it was time well spent.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started styling the UI to make the interface more polished and organized.

  - Adjusted layout spacing and alignment for better visual balance.

  - Began refining colors and typography to match the overall theme.

- What is planned to be done until the next scrum meeting?

  - Continue improving the overall look and feel of the UI.

  - Fine-tune button styles, input fields, and error message placements.

  - Review visual consistency across different screen sizes.

- What are the hurdles?

  - Maintaining a clean layout while adding more visual details.

  - Ensuring color choices and spacing remain consistent throughout the design.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed and refined the test cases created for API output and value constraints to ensure accuracy.

  - Began mapping which functions in the analyzer correspond to each validation rule to better organize testing coverage.

- What is planned to be done until the next scrum meeting?

  - Finalize a complete list of parameters that need strict validation.

  - Start preparing the structure for automated validation tests in pytest.

- What are the hurdles?

  - Still navigating through the repository to identify where all the validation logic should be integrated without overlapping existing code.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued of writing requirements, steps, and test cases for user story 10 user story 11, detailed so focused in task and for assistance from chatGPT

  - Planned out test cases, review methodologies of black and white box testing for UI pages

- What is planned to be done until the next scrum meeting?

  - Continue planning out test cases aligning to user story 10

  - Continue planning out test cases aligning to user story 11

  - Summarize notes of approach and requirements for the user stories assigned to me to work on with Rodrigo

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on User Story 8: Standardized error contact to UI error responses.

    - Removed the validation error method from common.go to reuse the error json method when an error occurs.

    - Added standard error responses for JSON error responses.

    - Added options to be sent to the JSON helpers to add into the JSON response if needed.

  - Every file in the internal section uses both handlers to send back responses to the UI. No need to create more handlers. If a new response needs to be sent, add it in the Options.

  - PR: https://github.com/Giorgio-Abboud/Green-Vault/pull/23

- What is planned to be done until the next scrum meeting?

  - Work on User Story 11: Edit profile PUT /v1/users/me with Daniella to implement the Edit user feature.

- What are the hurdles?

  - None at the moment. All tests are passing and End to End flow is properly working.