Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Updated the excel sheet, filled the google forms, and created the backlog grooming document.

  - Completed the test cases to verify the validity of the user inputted fills.

  - Completed the validation functions to check the fills.

  - Began implementing validation functions for the calculated metrics to ensure they are within a realistic range.

  - Planned out needing to provide an explanation for the provided metric values.

- What is planned to be done until the next scrum meeting?

  - Researching and writing the explanation for the various ranges of metric values.

  - Testing the validation functions through pytest and through the ui.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued styling work to improve the overall UI appearance.

  - Adjusted layout spacing and structure for a cleaner, more balanced look.

  - Updated color palette and typography for better readability.

- What is planned to be done until the next scrum meeting?

  - Finalize the main UI layout and ensure all elements align properly.

  - Continue polishing smaller visual details like hover states and transitions.

  - Begin reviewing the interface for responsiveness across devices.

- What are the hurdles?

  - Keeping visual consistency while experimenting with design tweaks.

  - Making sure all style changes remain cohesive across components.

  - Managing time between design adjustments and functionality improvements.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued reviewing the analyzer code to trace where each validation check (timestamp, price, side, etc.) will be integrated.

  - Organized and documented parameter constraints to make sure all validation aligns with our Sprint 4 acceptance criteria.

  - Reviewed how the validation layer will connect to the Twelve Data API endpoint.

- What is planned to be done until the next scrum meeting?

  - Continued reviewing the analyzer code to trace where each validation check (timestamp, price, side, etc.) will be integrated.

  - Organized and documented parameter constraints to make sure all validation aligns with our Sprint 4 acceptance criteria.

  - Reviewed how the validation layer will connect to the Twelve Data API endpoint.

- What are the hurdles?

  - Continued reviewing the analyzer code to trace where each validation check (timestamp, price, side, etc.) will be integrated.

  - Organized and documented parameter constraints to make sure all validation aligns with our Sprint 4 acceptance criteria.

  - Reviewed how the validation layer will connect to the Twelve Data API endpoint.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued planning out test cases aligning to user story 10

  - Continued planning out test cases aligning to user story 11

  - Summarized notes of approach and requirements for the user stories assigned to me to work on with Rodrigo

- What is planned to be done until the next scrum meeting?

  - Arrange a meeting with Rodrigo on campus to work on user story 10 and 11

- What are the hurdles?

  - As of now, none

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on  User Story 17: Create edit button (leads to Edit page) in the user home page (UI).

    - Created Edit Page which allows updating the password of the user.

    - Added a link from home to Edit page.

    - Added Save button for saving new password.

    - Added GO API Route (v1/users/me) to update the password.

  - User story 17 is completed with basic css: https://github.com/Giorgio-Abboud/Green-Vault/pull/25

- What is planned to be done until the next scrum meeting?

  - Work on User Story 11: Edit profile PUT /v1/users/me, guiding Daniella on the implementation of this new route.

- What are the hurdles?

  - None at the moment. However, the Edit Profile page can be improved with better css and structuring errors according to the field errors.