Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finalized the creation of the user fill validation file.

  - Tested various inputs using pytest.

  - Began researching explanations for varying metric values.

  - The output for metrics must not be changed from outputting floats to now being a string (metric value + explanation)

  - Will have to create a new function to assign explanations to specific metric value ranges (ex. positive worse, negative good).

- What is planned to be done until the next scrum meeting?

  - Continue researching matric values to provide explanations.

  - Edit the calculate_all_metric function to remove nan values and instead return the explanation + metric value.

  - Create a validation function to ensure all metrics were properly calculated.

- What are the hurdles?

  - Investing a lot of time to create straightforward explanations that a new stock trader would be able to understand.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Made progress on styling the UI for a more cohesive look.

  - Adjusted component spacing and alignment for visual balance.

  - Updated font sizes, colors, and margins to improve readability.

  - Enhanced button and input field styling for a cleaner appearance.

- What is planned to be done until the next scrum meeting?

  - Continue refining UI details and improving layout consistency.

  - Add finishing touches like hover effects and responsive adjustments.

  - Review the full interface for design flow and user experience.

- What are the hurdles?

  - Ensuring all components stay consistent with the design theme.

  - Balancing time between styling refinements and other priorities.

  - Maintaining simplicity while still making the UI visually appealing.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed and refined the validation structure for the analyzer service.

  - Took notes on how to implement field-level validation for timestamp, price, and quantity.

  - Looked over existing test cases to identify which need updates for the new validation logic.

- What is planned to be done until the next scrum meeting?

  - Begin adding validation checks to the analyzer code.

  - Draft a few automated validation test cases for the new logic.

- What are the hurdles?

  - Making sure the validation logic doesn’t break existing functionality in the analyzer.

  - Understanding how validation errors should be formatted before being sent back to the API.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with Rodrigo on completing user story 10: editing user profile, including updating password

  - Modified several files including auth.go,main.go,store_interface.go.etc to include logic and functions for updating user password information

  - Link to PR for majority of user password updating code: https://github.com/Giorgio-Abboud/Green-Vault/pull/26

  - :Caught bugs with Rodrigo regarding testing the code in UI: https://github.com/Giorgio-Abboud/Green-Vault/pull/28

- What is planned to be done until the next scrum meeting?

  - Plan out user story 11 requirements and logic with Rodrigo

  - Schedule to meet up and work on logic

- What are the hurdles?

  - As of now, none

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I guided Daniella on User Story 11: Edit profile PUT /v1/users/me.

    - Edit Profile route was mounted to the router.

    - Edit profile handles password verification (old and new) and updates the user’s data in the database.

    - Created Update User method which updates the information for the current user session.

    - Added unit tests for the Update Profile method.

- What is planned to be done until the next scrum meeting?

  - No user stories are left for the internal section. All of them have been completed.

  - Work with Malik to update the UI and test end to end flow.

- What are the hurdles?

  - None at the moment, every test case is passing.