Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested the validation function to ensure all user fills are properly validated.

  - Fixed an issue where the call to the TwelveData stocks endpoint was returning a list of dictionaries, where I had previously believed only JSON dictionaries were being returned. Changed the logic to ensure proper checking if a symbol exists.

  - Connected the main.py file to the validation functions.

  - Create a 422 error code message if any validation fails, and return that output to the UI.

  - Will soon push changes to main after more testing.

- What is planned to be done until the next scrum meeting?

  - Finalize researching and writing the explanation to all metrics.

  - Format the return message that will include the explanation + metric value.

  - Will remove nan values.

  - Test these returns and write more validation functions to ensure proper calculations.

- What are the hurdles?

  - Figuring out the varying outputs from the TwelveData client.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Focused on styling updates across the UI.

  - Improved spacing, alignment, and layout structure for better readability.

  - Updated colors, font weights, and component styling for a more cohesive look.

  - Ensured consistency between form elements, buttons, and cards.

- What is planned to be done until the next scrum meeting?

  - Continue refining the overall interface for visual balance and usability.

  - Add hover effects, transitions, and responsive adjustments.

  - Review the full UI for consistent styling across all components.

- What are the hurdles?

  - Maintaining a uniform design while experimenting with new styles.

  - Balancing visual polish with functionality.

  - Ensuring all elements remain consistent across different screen sizes.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the analyzer validation logic to confirm where new field-level checks will be integrated.

  - Organized my notes from previous test case outlines and started linking them to their related user stories.

  - Looked through existing API documentation to confirm expected error responses for validation failures.

- What is planned to be done until the next scrum meeting?

  - Draft the structure for validation test cases in pytest, starting with timestamp and price fields.

  - Review teammate feedback to adjust validation boundaries for numeric fields if needed.

- What are the hurdles?

  - Still clarifying how to align validation logic between analyzer and the Go API for consistency.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out user story 11 requirements and logic with Rodrigo

  - Scheduled to meet up and work on logic

- What is planned to be done until the next scrum meeting?

  - Continue on logic planning and strategy for user story 11 requirement, report back logic and approach to Rodrigo

  - Confirm schedule date of working on plan with Rodrigo

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I tested end to end flow of the latest implementations.

    - Successful behavior for correct inputs.

    - Lack of feedback when wrong inputs are provided.

  - I gave some new requirements for Malik to handle returned errors from backend services to the UI.

- What is planned to be done until the next scrum meeting?

  - Keep testing the current system to check flaws and fix them.

- What are the hurdles?

  - None at the moment. Just need to implement error response handling in the ui.