Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fix the formatting of the timestamp being received from the front end by translating the time zone to an est time.

  - Worked with Malik to ensure the front end returns the proper data.

  - Changed the output of the metric functions to also return an explanation of what that metric means.

  - Tested the code thoroughly to ensure everything works as intended before pushing to main.

- What is planned to be done until the next scrum meeting?

  - Running a demo with my team members to verify if we have a working MVP.

  - Planning to implement more features like the estimate function.

- What are the hurdles?

  - Time consuming process in working back and forth with teammates with varying schedules.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued refining the UI styling to make it look more polished and professional.

  - Adjusted margins, padding, and alignment across components for better structure.
Updated color consistency and font hierarchy to improve readability.

  - Reviewed the overall layout for visual flow and balance.

- What is planned to be done until the next scrum meeting?

  - Finalize styling across all key sections for consistency.

  - Add minor UI animations or transitions to improve user experience.

  - Begin reviewing responsiveness across different screen sizes.

- What are the hurdles?

  - Ensuring all style changes remain consistent across components.

  - Avoiding overdesign while maintaining a clean and modern look.

  - Managing time efficiently between polishing visuals and testing layout behavior.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the validation requirements for the API output fields.

  - Cross checked with how the user fills data is validated and test cases are created.

- What is planned to be done until the next scrum meeting?

  - Create the validation for the API output constraints.

- What are the hurdles?

  - Still learning how to be comfortable with the project.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continue on logic planning and strategy for user story 11 requirement, report back logic and approach to Rodrigo

  - Confirm schedule date of working on plan with Rodrigo

- What is planned to be done until the next scrum meeting?

  - Explore methods of strategy for user story 11 requirements, looked into with detail

  - Continue to see the possible test cases for this user story

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on reviewing the Green Vault repository test cases. Recommended the team in the analyzer section to write test cases that do not require online connectivity.

  - Although tests are passing.

- What is planned to be done until the next scrum meeting?

  - Test all user stories that were designed for sprint 4.

  - Ensured all implementations are running properly.

  - Make a demo with the team.

- What are the hurdles?

  - None at the moment.