Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched and added explanations to what each metric signifies.

  - Fixed an issue where the timestamp with a timezone of “Z” (UTC time) was not being accepted by the validation.py file.

  - Created and worked on reviewing the team performance during this sprint, and to create the sprint retrospective document.

  - Met with the team today to further test our changes and run a second demo to ensure we now have a working MVP.

- What is planned to be done until the next scrum meeting?

  - Reviewing the code and cleaning up parts which may be confusing, or that are not needed.

  - Create the next sets of user stories for the next sprint.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued styling work to enhance the UI’s overall appearance.

  - Improved spacing and alignment for better readability and structure.

  - Refined button and input styles to maintain a consistent theme.

  - Reviewed layout flow to ensure components feel balanced and cohesive.

- What is planned to be done until the next scrum meeting?

  - Finish polishing the UI and finalize color and typography choices.

  - Add small animations and hover effects for a smoother experience.

  - Test the layout across different screen sizes to ensure responsiveness.

- What are the hurdles?

  - Keeping visual consistency as new elements are refined.

  - Balancing simplicity with visual appeal.

  - Managing time between styling adjustments and layout testing.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the to-do list for the analyzer component of the project.

  - Referenced other files to create and test the API constraints code.

- What is planned to be done until the next scrum meeting?

  - Continue testing and ensuring that test cases are passing.

- What are the hurdles?

  - Still familiarizing myself with working with API.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Explored methods of strategy for user story 11 requirements, looked into with detail

  - Continued to see the possible test cases for this user story

- What is planned to be done until the next scrum meeting?

  - Finished assigned small task from today’s scrum meeting regarding the analyzer section of user input/database collection

- What are the hurdles?

  - Not completing by schedule

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed UI and Internal services issues regarding user fills and metrics:

    - Parsed metrics in the ui to be sent to the API service.

    - Match requirements from the internal service to the analyzer service (regex expressions for ‘symbol’ input and maximum number of decimals for ‘price’ input).

  - PR: https://github.com/Giorgio-Abboud/Green-Vault/pull/32

- What is planned to be done until the next scrum meeting?

  - Nothing planned for the next scrum meeting. Today is the last day of the sprint. Waiting to build new user stories.

- What are the hurdles?

  - End to end flow is working. However, there are some issues when a timestamp within the given interval is provided, not calculating the metrics. Fix for next sprint.