Sprint Planning Meeting Minutes:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 9:00 AM

End time: 12:00 PM

After discussion, the velocity of the team was estimated to be 32 story points. It was decided to continue with this number of user stories as we had enough time to finish our primary objectives, as well as ask further questions and do more research afterwards.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

UI:

- User Story 1: Provide instant feedback when email/password/name/last name are invalid (validate and guide signup form inputs).

  - Acceptance criteria:

    - Email shows error for invalid format.

    - Password meter + rule hints (≥ 8 chars, 1 digit, 1 letter; configurable).

    - Name/Last name required; trims leading/trailing spaces.

    - Submit button disabled while invalid; shows inline errors per field.

- User Story 2: Display server-side field errors on signup/login

  - Acceptance criteria:

    - When the API returns an error code 422 with json: { ok:false, error:"...", field_errors: { email:"...", password:"..." } }, UI maps each error field to the appropriate field.

    - Depends on API returning structured field errors.

- User Story 3: Provide instant feedback when fill input is invalid.

  - Acceptance criteria:

    - Timestamp must be valid RFC3339 (or ISO8601); otherwise block submit + show error.

    - side is a dropdown or multiple choice with buy/sell (case-insensitive), normalized to lowercase.

    - price and quantity accept only numeric input (allow decimals).

    - symbol uppercased client-side; non-alphanumeric rejected (or restricted to [A-Z.\-]).

- User Story 4: Display server-side field errors on calculate

  - Acceptance criteria:

    - When API returns an error code 422 with json: { ok:false, req_id:”...”, "error": "validation failed", “field_errors”: { timestamp:”...”, etc } }, UI maps each error field near the appropriate field.

    - Depends on Analyzer returning structured field errors.

- User Story 5: Auth UX polish before and after the user is authenticated:

  - Acceptance criteria:

    - Hide Sign up/Log in when logged in.

    - Show Logout and Calculate when logged in.

    - Dashboard/Home shows “Signed in as {name}”.

- User Story 6: Provide a clean and accessible UI:

  - Acceptance criteria:

    - Consistent buttons/inputs, spacing, focus states, error colors.

Go API:

- User Story 7: Develop strong validation for signup/login (authoritative)

  - Acceptance criteria:

    - email format, max length (e.g., 254), normalized to lowercase.

    - password rules (e.g., ≥8 chars; at least 1 digit, 1 letter; length cap).

    - name/last_name required; max length (e.g., 100).

    - On error return 422 code with json: { "ok": false, "error": "validation failed", "field_errors": { "email": "invalid", "password": "too weak", etc } }

- User Story 8: Standardized error contact to UI error responses

  - Acceptance criteria:

    - All handlers use a helper: WriteValidation(w, fieldErrors) → 422.

    - All non-field errors use WriteError(w, status, err).

    - Successful responses continue using { ok:true, data:{...} }.

- User Story 9: Guarantee formats for calculate & save fill validation

  - Acceptance criteria:

    - Validate fill.timestamp as RFC3339.

    - Validate fill.side ∈ {buy,sell} (case-insensitive → stored lowercase).

    - Validate numeric string formats for price/quantity (or switch to numeric types).

    - Validate mode ∈ {analyze,estimate} (normalized).

    - Return 422 with field map on failure.

- User Story 10: Returns profile GET /v1/me

  - Acceptance criteria:

    - Me returns { id, email, name, last_name}.

    - Returns 401 error code when not authenticated.

- User Story 11: Edit profile PUT /v1/users/me

  - Acceptance criteria

    - Accepts updating the password.

    - Requires current password + new password.

    - Returns updated profile

    - Depends on US4.

Python Analyzer:

- User Story 12: Develop strong validation for calculate

  - Acceptance criteria:

    - timestamp: ISO-8601 tz-aware only (e.g., 2025-06-03T10:15:37-04:00 or A...Z). Naive timestamps rejected.

    - price: positive number (> 0), decimals allowed, max precision 8 dp. Strings not accepted.

    - side: literal "buy" or "sell" only.

    - quantity: integer > 0 (strict; no floats/strings).

    - mode: literal "analyze" or "estimate".

    - On error return 422 code with json: { ok:false, req_id:”...”, "error": "validation failed", “field_errors”: { timestamp:”...”, etc } }

- User Story 13: Automated Request Validation Tests

  - Acceptance criteria:

    - pytest suite fashions fixtures for valid/invalid payloads covering each field format.

    - Invalid payloads return HTTP 422 with {"ok": false, "req_id": "...", "error": "validation failed", "field_errors": {...}}.

    - Valid payloads pass through without raising validation errors.

- User Story 14: Validation Metrics & Alerts

  - Acceptance criteria:

    - Require lightweight metrics and alert hooks around validation failures so we can spot bad client behavior quickly.

    - Require that the parameters calculated have float type value and be within a realistic range. Otherwise, the metric must be returned as a numpy nan type, and sent to the UI as a None type. Handling the type is essential as it can easily break the backend.

- User Story 15: Twelve Data API Endpoint Validation

  - Acceptance criteria:

    - The Twelve Data API endpoint to enforce strict input/output validation and be covered by automated tests so downstream consumers trust the data.

    - Request parameters (symbol, interval, timestamp range, etc.) validate against business rules before calling Twelve Data; responses validate required fields and numeric formatting before returning to clients; external calls mocked in unit tests, with one integration test hitting a sandbox fixture; failures return HTTP 422 with field-level errors via the centralized handler; logging and metrics capture Twelve Data errors and latency.

- User Story 16: Finalize Backend Python Connectivity

  - Acceptance criteria:

    - Connection handling (DB or service adapters) initializes on startup and tears down gracefully.

    - Health-check endpoint verifies connectivity and validation readiness.

    - Connection errors bubble through the middleware using the standard error contract.

    - Documentation updates call out configuration/env variables required for connectivity.

The team members indicated their willingness to work on the following user stories.

- Giorgio Abboud

  - User Story 12: Develop strong validation for signup/login (authoritative).

  - User Story 13: Automated Request Validation Tests.

  - User Story 14: Validation Metrics & Alerts.

  - User Story 15: Twelve Data API Endpoint Validation.

  - User Story 16: Finalize Backend Python Connectivity.

- Malik Dagher

  - User Story 3: Provide instant feedback when fill input is invalid.

  - User Story 4: Display server-side field errors on calculate.

  - User Story 5: Auth UX polish before and after the user is authenticated.

  - User Story 6: Provide a clean and accessible UI.

- Audrey Gamero

  - User Story 12: Develop strong validation for signup/login (authoritative).

  - User Story 13: Automated Request Validation Tests.

  - User Story 14: Validation Metrics & Alerts.

  - User Story 15: Twelve Data API Endpoint Validation.

- Daniella Lacotera

  - User Story 9: Guarantee formats for calculate & save fill validation.

  - User Story 10: Returns profile GET /v1/me.

  - User Story 11: Edit profile PUT /v1/users/me.

- Rodrigo Munoz

  - User Story 1: Provide instant feedback when email/password/name/last name are invalid (validate and guide signup form inputs).

  - User Story 2: Display server-side field errors on signup/login.

  - User Story 7: Develop strong validation for signup/login (authoritative).

  - User Story 8: Standardized error contract to UI error responses.

  - User Story 9: Guarantee formats for calculate & save fill validation.

  - User Story 10: Returns profile GET /v1/me (guide Daniella).

  - User Story 11: Edit profile PUT /v1/users/me (guide Daniella).