Sprint Retrospective Meeting:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 12:00 PM

End time: 3:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - All user stories were completed or reconsidered within the allotted amount of time.

  - The project's goals were defined and reached by creating and finalizing a working MVP.

- Did we do a good job estimating the points (time required) for each user story?

  - Each member had enough time to complete their stories.

  - We had enough time to decide other stories had to be created and worked on before the end of the sprint.

- Did each team member work as scheduled?

  - Every team member communicated their findings over our daily scrum meetings, and went more in depth during our weekly in person meetings.

  - This week we also held a meeting on Sunday in order to perform a demo.

What went right?

- Cleared misunderstanding and followed clear project goals.

- Created new goals for the end of the sprint.

- Produced test cases and thoroughly tested and fixed bugs.

- Completed the stories we had created.

- Developed a working MVP.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to communicate properly whenever we run into any issues.

  - Properly support team members who may be falling behind on their tasks.

- How to improve the product?

  - Will have to make it more user friendly.

  - Return controlled errors and format them so the user knows what of their inputs to update.