Sprint Review Meeting:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 12:00 PM

End time: 3:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

UI:

- User Story 1: Provide instant feedback when email/password/name/last name are invalid (validate and guide signup form inputs).

  - 422 errors are handled to display errors so the user knows what to fix.

- User Story 2: Display server-side field errors on signup/login

  - 422 errors are handled to display errors so the user knows what to fix.

- User Story 3: Provide instant feedback when fill input is invalid.

  - 422 errors are handled to display errors so the user knows what to fix.

- User Story 4: Display server-side field errors on calculate

  - 422 errors are handled to display errors so the user knows what to fix.

- User Story 5: Auth UX polish before and after the user is authenticated:

  - Pages update to allow the user to access certain features when logged in or out.

- User Story 6: Provide a clean and accessible UI:

  - UI provides examples for inputs and is consistent in design.

- User Story 17: Create edit button (leads to Edit page) in the user home page (UI).

  - The ability to edit your profile is available.

Go API:

- User Story 7: Develop strong validation for signup/login (authoritative)

  - Accepted login if details found in DB, and have strict signup requirements.

- User Story 8: Standardized error contact to UI error responses

  - Validation is checking for input errors and returning a controlled 422 error.

- User Story 9: Guarantee formats for calculate & save fill validation

  - Validation is checking for input errors and returning a controlled 422 error.

- User Story 10: Returns profile GET /v1/me

  - Return a 401 error if the user is not logged in.

- User Story 11: Edit profile PUT /v1/users/me

  - Setup to allow users to edit profiles as long as they provide the correct credentials.

Python Analyzer:

- User Story 12: Develop strong validation for calculate

  - Handles and returns a controlled 422 error if any issues are encountered.

- User Story 13: Automated Request Validation Tests

  - Implemented table driven tests.

- User Story 14: Validation Metrics & Alerts

  - Modified into user story 19.

- User Story 15: Twelve Data API Endpoint Validation

  - Handles and returns a controlled 422 error if any issues are encountered.

- User Story 16: Finalize Backend Python Connectivity

  - Proper connection to the UI has been established.

- User Story 18:

  - Researched and explained the value of the calculated metrics.

Features/functions that were tested thoroughly and worked as expected without any errors/issues.

- Creating a functional MVP, where the UI, internal Golang, and Python code are interconnected.

- The system is operational without major errors or bugs.

- The API call to TwelveData is responding as expected.

- The Postgres database properly stores the user profile information and calculated metric data.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 19:

  - Develop strong validation for metric functions.

    - Pushed back to evaluate how essential validating metrics would be.

    - The data used to calculate the metrics is already being validated.

    - Perhaps in the future we will simply ensure that the values are non null to return a dictionary of the results, and otherwise, we return an error.