Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looking into HuggingFace import on python to call on its LLM.

  - Looking for suitable Vector databases that the LLM can reference.

  - Researching how the LLM communicates with the provided source of data.

- What is planned to be done until the next scrum meeting?

  - Find a suitable vector DB.

  - Research important information on topics and fill the vector DB.

  - Begin implementing the LLM.

- What are the hurdles?

  - Time costly research.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued improving the overall UI design for a smoother, more modern feel.

  - Adjusted layout spacing, padding, and alignment to enhance structure.

  - Refined text sizes, colors, and visual hierarchy for better readability.

  - Ensured buttons, forms, and cards follow a consistent style.

- What is planned to be done until the next scrum meeting?

  - Finalize styling updates and ensure all UI components align visually.

  - Add small interactive effects like hover animations and transitions.

  - Begin early testing of responsiveness across multiple screen sizes.

- What are the hurdles?

  - Keeping all components consistent while applying new style changes.

  - Avoiding visual clutter as more design details are added.

  - Balancing design polish with development speed and functionality.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the analyzer validation requirements again to make sure they align with the acceptance criteria.

  - Organized notes on how to handle validation metrics and how they’ll connect with API responses.

  - Went through example formats of API validation responses to understand how they should look once implemented.

- What is planned to be done until the next scrum meeting?

  - Begin outlining test cases for the validation metrics and alerts.

  - Draft an approach for how the analyzer will handle incorrect or missing API inputs.

  - Review Twelve Data endpoint structure to prepare for validation implementation.

- What are the hurdles?

  - Still clarifying the exact structure of how the analyzer’s validation logic will interact with Twelve Data’s response format.

  - Understanding how to map validation errors consistently across all API endpoints.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued picking up assignments

  - Made PR for Rodrigo to check logic and approval

- What is planned to be done until the next scrum meeting?

  - Continue working on feature

  - Ask rodrigo for assistance

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I set up a meeting with an Oracle advisor for November, 5 (Ianna Spence).

  - Will ask questions about how to properly setup the VM with expose IP address to run the project.

    - How to set up all configurations for the VM.

    - How to access it remotely.

    - How to properly manage it.

    - How to avoid security issues.

- What is planned to be done until the next scrum meeting?

  - Prepare questions for the advisor to properly set up the VM.

- What are the hurdles?

  - Learning Oracle VMs and all configurations to avoid security issues.