Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Further searched for various LLM to confirm which can be used when the project is hosted on an oracle server.

  - Still must decide on a compatible vector database.

  - Spending most of the time researching a good combination of tools.

- What is planned to be done until the next scrum meeting?

  - Finalize the selection of LLM and vector DB.

  - Continue implementing these in the project.

  - Discuss with Rodrigo to ensure everything remains compatible.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Focused on refining the UI layout for a cleaner and more balanced look.

  - Adjusted margins, padding, and alignment to improve structure.

  - Updated color scheme and typography for better visual consistency.

  - Reviewed component spacing to make the design feel smoother and more cohesive.

- What is planned to be done until the next scrum meeting?

  - Finalize the latest round of UI polish and verify consistency across all sections.

  - Add subtle animations and hover effects for better interactivity.

  - Begin reviewing the layout on different devices to ensure responsiveness.

- What are the hurdles?

  - Maintaining design consistency while making multiple refinements.

  - Avoiding visual clutter as more effects are added.

  - Managing time between styling updates and layout testing.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the analyzer validation logic in more detail.

  - Documented specific validation rules and matching error messages.

  - Compared analyzer validation rules with the Go API to maintain consistency.

- What is planned to be done until the next scrum meeting?

  - Begin writing initial validation code for analyzer fields.

  - Start drafting unit tests for invalid-case requests.

  - Work with the team to confirm final error response formats.

- What are the hurdles?

  - Ensuring validation logic is aligned across backend + analyzer so errors look uniform.

  - Deciding the best way to structure validation before calling Twelve Data.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out strategy and layout for user story 14

  - Worked on User story 14

  - Modified/added new code to 6 files in relation to user story 14, to delete user information

- What is planned to be done until the next scrum meeting?

  - Wait for approval from Rodrigo for PR

  - Delete user by 6236051fvc · Pull Request #33 · Giorgio-Abboud/Green-Vault

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Discussed with Ianna, Oracle Specialist, all the requirements to setup the VM.

  - Started reading documentation about VM setup.

  - Started looking for configuration to have enough memory and good processor to run the service.

  - Important links:

    - Creating VM instance: https://docs.oracle.com/en-us/iaas/Content/Compute/Tasks/launchinginstance.htm

    - Estimate Cloud Costs: https://www.oracle.com/cloud/costestimator.html

- What is planned to be done until the next scrum meeting?

  - Setup the VM.

  - Install docker and git.

  - Clone the repository.

  - Create environment files for VM.

  - Run the system.

- What are the hurdles?

  - Confused with all the requirements to setup VM.