Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created a plan on the process to install the LLM and its vector DB and how to set it up within the project.

  - Researched the constraints and hardware requirements.

  - Began following this plan by installing and implementing the LLM.

  - Looked into the seed scripts required to parse the vector DB info into the LLM.

- What is planned to be done until the next scrum meeting?

  - Present my findings to the rest of the team.

  - Continue implementing the plan.

- What are the hurdles?

  - Time consuming as I have little experience implementing LLMs + vector DBs.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Focused on refining the overall UI styling for a cleaner, more polished look.

  - Adjusted layout spacing, padding, and alignment across components.

  - Updated typography and color scheme to improve readability and consistency.

  - Ensured visual balance between key UI sections.

- What is planned to be done until the next scrum meeting?

  - Finalize UI styling and make final adjustments to layout structure.

  - Add small hover effects and transitions to improve user interaction.

  - Begin light responsiveness checks to confirm layout adaptability.

- What are the hurdles?

  - Keeping all components visually consistent during final styling tweaks.

  - Balancing visual appeal with simplicity and performance.

  - Managing time efficiently while wrapping up the styling phase.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Refined and documented the analyzer validation rules (timestamp, price, quantity, side, mode).

  - Checked that analyzer error responses match the format the UI expects.

  - Ensured consistency with the backend API validation rules.

- What is planned to be done until the next scrum meeting?

  - Begin implementing the validation logic directly in the analyzer.

  - Start drafting unit tests for invalid input cases.

- What are the hurdles?

  - Making sure the validation rules are consistent across services so the UI receives predictable error formats.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Waited for approval from Rodrigo for PR- user story 14c deleting user

  - Delete user by 6236051fvc · Pull Request #33 · Giorgio-Abboud/Green-Vault

- What is planned to be done until the next scrum meeting?

  - Worked on adding tested to see if expected results appeal for user story 14

  - Wait for comments/feedback

  - https://github.com/Giorgio-Abboud/Green-Vault/pull/33/commits/baa63888404fa11898345b627e03a6456fc74dd1

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I reviewed and approved the PR from Daniella about the user story related to deleting an existing user.

  - I checked on VM possible configuration for running the service:

    - Ampere processor.

    - VM.Standard Shape.

    - 4 OCPU.

    - 24 GB Memory.

    - Ubuntu image.

- What is planned to be done until the next scrum meeting?

  - Setup VM with running service.

  - Check if data is persisted in the VM.

- What are the hurdles?

  - Setting up the VM with free configuration but reliable and high performance level.