Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed an issue where the timezone was returning as “Z” instead of “-4:00”

  - Added the estimate function to approximate a buy in near real time.

  - Deleted unneeded timezone handling files.

- What is planned to be done until the next scrum meeting?

  - Implement the LLM and vector DB.

  - Read the documentation to add the vector DB to the docker compose.

  - Finalize the analyzer aspect of the project.

- What are the hurdles?

  - Time consuming research.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued styling improvements across the UI to enhance overall visual consistency.

  - Adjusted alignment, spacing, and typography for a cleaner layout.

  - Improved color balance and component styling for a smoother design experience.

- What is planned to be done until the next scrum meeting?

  - Finish up final styling passes and prepare the layout for responsiveness testing.

  - Add minor animations and hover transitions for better interactivity.

  - Review the overall interface for any visual inconsistencies before moving on.

- What are the hurdles?

  - Ensuring consistency while applying finishing design touches.

  - Avoiding layout shifts during style adjustments.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished coding the validation for API output and creating the test cases.

  - All the test cases passed successfully.

- What is planned to be done until the next scrum meeting?

  - Fix the files and ensure that the updates have no merge conflicts with main.

  - Test out my code with the UI to ensure there are no bugs.

- What are the hurdles?

  - There were a lot of issues when it came to seeing if the test cases passed.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on adding tested to see if expected results appeal for user story 14

  - Waited for comments/feedback

  - https://github.com/Giorgio-Abboud/Green-Vault/pull/33/commits/baa63888404fa11898

- What is planned to be done until the next scrum meeting?

  - Reviewed and merged PR into main

  - Pick up new user stories for additional features in web application

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested end to end flow for Deleting an user (full compose).

  - Checked acceptance criteria for user stories in Sprint 5 (tested them).

    - Provided feedback to Daniella and Malik for user stories related to listing previous user fills and metrics + filtering options.

  - Recapped with the whole team of what was done in the Sprint and what must be finished before Sunday.

- What is planned to be done until the next scrum meeting?

  - Work on VM setup to have a running server.

    - Oracle VM.

- What are the hurdles?

  - There are some bugs that need to be fixed related to the analyzer section with the timestamp.

  - Setting up the VM with all requirements.