Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed an issue where the frontend would automatically translate the inputted datetime with the naive timezone "Z" to local miami time.

  - Due to daylight savings, the market time has shifted to 10:30 AM to 5:00 PM, thus I edited the datetime validation function.

  - Deleted unnecessary code for reviewing timezones, since we scrapped that feature.

  - Completed the required documents as scrum master.

  - Reviewed the team’s efforts in this sprint and assessed our progress.

- What is planned to be done until the next scrum meeting?

  - Completing the estimate function.

  - Will have to edit the time bounds for estimate since there is no data available at the opening or closing times of the stock market.

- What are the hurdles?

  - Time consuming sifting through the code to find bugs.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Focused on refining UI visuals for a more professional, cohesive look.

  - Adjusted colors, spacing, and font sizing for better readability.

  - Improved alignment and layout flow between major components.

  - Reviewed the overall interface to ensure style consistency across pages.

- What is planned to be done until the next scrum meeting?

  - Finalize small design details like hover effects and transitions.

  - Begin responsiveness testing on different screen sizes.

  - Make any final adjustments to spacing and alignment based on feedback.

- What are the hurdles?

  - Maintaining consistent visuals while testing responsive layouts.

  - Avoiding layout breaks as styling tweaks are finalized.

  - Balancing polish with keeping momentum on upcoming tasks.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed initial validation logic and test cases for user input and API responses.

  - Reviewed analyzer validation output structure to ensure it aligns with UI expectations.

  - Started preparing to test the validation end-to-end through the UI.

- What is planned to be done until the next scrum meeting?

  - Run tests through the UI to verify validation behavior.

  - Fix any mismatches or bugs between UI field handling and analyzer responses.

  - Adjust error formatting if needed so UI can properly display field-specific messages.

- What are the hurdles?

  - Ensuring the UI correctly maps analyzer validation errors to the appropriate fields (there may be differences in naming or structure that cause errors not to show correctly).

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed and merged PR into main

  - Picked up new user stories for additional features in web application

- What is planned to be done until the next scrum meeting?

  - Plan out strategy and approach to take action on the last two user stories

  - Look up documentation and discuss with Rodrigo progress

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested latest implementations in Green Vault:

    - End to End flow for deleting an user is working.

    - End to End flow for making calculations in the analysis version was partially fixed (timestamp is currently set from 10:30 am EST to 5:00 PM est, when it should be from 9:30 AM EST to 4:00 PM EST).

    - Provided feedback to Giorgio to fix the issue.

- What is planned to be done until the next scrum meeting?

  - End of sprint. Organizing user stories for the next sprint and checking on the ones who were not completed yet.

- What are the hurdles?

  - There are some main implementations that are need to be done with 1 sprint left:

    - Finish the estimation section.

    - Fix the analysis section.

    - Setup VM.