e4Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created working test cases for metric validation.

  - Pushed my changes for review.

- What is planned to be done until the next scrum meeting?

  - Create more detailed explanations for metrics.

- What are the hurdles?

  - None

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued refining the UI styling to make it cleaner and more cohesive.

  - Adjusted spacing, margins, and alignment for a more balanced layout.

  - Updated component visuals like buttons, inputs, and cards for consistency.

- What is planned to be done until the next scrum meeting?

  - Finalize the current round of UI styling and layout adjustments.

  - Add small animations or hover effects to improve user interaction.

  - Start checking responsiveness across different screen sizes.

- What are the hurdles?

  - Maintaining a consistent visual theme across all sections.

  - Ensuring new design tweaks don’t affect layout stability.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed and refined existing test cases to ensure they align with the analyzer’s new validation rules for input fields like timestamp, price, quantity, side, and mode.

  - Analyzed how invalid inputs are handled in the code to make sure the API returns structured field errors as defined in the user story requirements.

- What is planned to be done until the next scrum meeting?

  - Reviewed and refined existing test cases to ensure they align with the analyzer’s new validation rules for input fields like timestamp, price, quantity, side, and mode.

  - Analyzed how invalid inputs are handled in the code to make sure the API returns structured field errors as defined in the user story requirements.

- What are the hurdles?

  - Clarifying how to handle numeric field precision and type mismatches between analyzer and backend responses.

  - Ensuring Twelve Data API validation is integrated correctly without causing request failures during testing.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Picked up new work from sprint 5 document for this sprint to further develop web application

- What is planned to be done until the next scrum meeting?

  - Write out strategy and approach for the new sprint 5 document work.

  - Communicate with Rodrigo about documentation

  - Plan out a date to work on possible conflicts if problems arise

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Decided to go over the VM route for deploying the project.

  - Requirements:

    - Choose a cloud provider (oracle, aws, google cloud).

    - Launch the Linux VM.

    - Connect to VM and install docker and docker compose.

    - Clone the project into the VM.

    - Run it remotely.

- What is planned to be done until the next scrum meeting?

  - Choose a cloud provided and launch a Linux VM. Get familiarized with the technologies and setup.

- What are the hurdles?

  - First time working on deploying a project with a domain and IP. So I do not really have all the information on how to implement it. I will learn and implement it as I go