e4Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Further researched the explanations for the metrics.

  - Decided to implement different explanations based on a range of results.

  - Simply added if statements to find which explanation to assign.

- What is planned to be done until the next scrum meeting?

  - Implement test cases to ensure the correct outputs are returned.

  - Check if they properly get sent back to the database and front end.

- What are the hurdles?

  - Time consuming research.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Focused on polishing the overall UI design for a cleaner and more unified look.

  - Improved layout spacing, margins, and alignment across components.

  - Updated color accents and typography for better visual contrast and readability.

- What is planned to be done until the next scrum meeting?

  - Finalize all visual adjustments and confirm layout stability.

  - Add small interactive effects such as hover states and transitions.

  - Begin reviewing the interface on different screen sizes for responsiveness.

- What are the hurdles?

  - Maintaining uniformity across all UI components as new tweaks are added.

  - Avoiding clutter while improving overall visual depth.

  - Managing design refinements without slowing down other progress areas.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed analyzer test cases and validation flow to confirm they follow the expected error-handling format.

  - Organized and refined validation metric notes to prepare for implementation.

- What is planned to be done until the next scrum meeting?

  - Begin implementing or adjusting validation logic in the analyzer for stricter input checking.

  - Continue testing how invalid payloads are handled to ensure the API returns proper 422 responses.

- What are the hurdles?

  - Begin implementing or adjusting validation logic in the analyzer for stricter input checking.

  - Continue testing how invalid payloads are handled to ensure the API returns proper 422 responses.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Write out strategy and approach for the new sprint 5 document work.

  - Communicate with Rodrigo about documentation

  - Plan out a date to work on possible conflicts if problems arise

- What is planned to be done until the next scrum meeting?

  - Continue on strategy planning for the analyzer section of work

  - Continue planning vision of code and documentation for any assistance

- What are the hurdles?

  - As of now, none

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started learning about cloud providers.

    - Decided to use Oracle Cloud because it supports docker and docker compose, it is free, we can expose a static public IP, and no credit card charges.

    - Need to set up an oracle account.

    - Need to create a VM in Oracle.

    - Need to generate a ssh key.

  - First step will be setting up the VM and ensuring I can access it.

- What is planned to be done until the next scrum meeting?

  - Setup the oracle account and create the VM.

  - Generate the ssh access key.

- What are the hurdles?

  - None at the moment. I got all the needed information to setup the VM.