Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Repaired laptop after a corrupted fast loader would not let my system restart.

  - Scrapped the idea of if statements to decide how to explain to the user the metrics that were calculated.

  - Instead I decided to research the LLM + vector DB idea I previously had to send personalized explanations for the user.

- What is planned to be done until the next scrum meeting?

  - Look into the vector DB.

  - Look into importing huggingface for the LLM.

- What are the hurdles?

  - It took a while to fix my laptop.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued refining the overall UI for a smoother and more professional appearance.

  - Adjusted spacing, padding, and alignment to make components feel more balanced.

  - Updated colors and font styles to enhance readability and visual appeal.

  - Checked for consistency in buttons, forms, and card layouts.

- What is planned to be done until the next scrum meeting?

  - Finish up final styling passes and ensure the UI feels cohesive.

  - Add interactive touches like hover transitions and subtle animations.

  - Begin initial checks for responsive behavior on different screen sizes.

- What are the hurdles?

  - Keeping all visual elements consistent while refining details.

  - Ensuring design simplicity while still achieving a polished feel.

  - Balancing time between design adjustments and functionality testing.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued refining validation test cases for the analyzer to cover more edge cases (like invalid timestamps and precision limits).

  - Reviewed how the analyzer connects to the Twelve Data API and verified which parameters require stricter validation before the request is made.

- What is planned to be done until the next scrum meeting?

  - Begin implementing validation checks for the Twelve Data endpoint to enforce correct input/output formats.

  - Start integrating validation metrics to track common failure patterns in API calls..

- What are the hurdles?

  - Understanding how validation between the analyzer and the Twelve Data API interacts without breaking downstream services.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued on strategy planning for the analyzer section of work

  - Continued planning vision of code and documentation for any assistance

- What is planned to be done until the next scrum meeting?

  - Pick up assigments doc

  - Start working on GOLANG PUTS AND PULL functions

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created the Oracle Free account with credentials.

  - Setup the SSH key locally.

  - Created the VM in Oracle.

  - Installed docker and docker compose into the VM.

- What is planned to be done until the next scrum meeting?

  - Clone the green vault repository and run the service to test it out.

- What are the hurdles?

  - Confused about how the service would work without DB in the VM.

  - Setup env files in the VM.