Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Further searched into LLM models to use.

  - Also research vector databases to use that will have to be containerized.

  - Decided that hard coded metric explanations are too generic and do not offer enough value to the user.

- What is planned to be done until the next scrum meeting?

  - Continuing to look into the LLM +vector db.

  - If I decide on the tools I will begin implementing it.

- What are the hurdles?

  - Time consuming research comparing tools.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Focused on fine-tuning the UI for a cleaner, more polished look.

  - Adjusted spacing, margins, and font sizes to improve balance and readability.

  - Refined button, input, and card styling to maintain design consistency.

  - Reviewed color palette and layout flow for visual harmony.

- What is planned to be done until the next scrum meeting?

  - Complete the final styling pass to ensure a uniform design across all sections.

  - Add micro-interactions like hover and focus effects.

  - Test the layout on various screen sizes to start improving responsiveness.

- What are the hurdles?

  - Maintaining a unified design theme across all components.

  - Avoiding over-styling while keeping the interface visually appealing.

  - Managing time efficiently between polishing and testing.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the validation test structure again and noted where adjustments might be needed to better match the analyzer logic.

  - Researched examples of standardized validation handling in similar Python API projects for reference.

- What is planned to be done until the next scrum meeting?

  - Outlining the validation structure.

  - Implement coding

- What are the hurdles?

  - Getting used to coding this and making sure the test cases pass.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pick up assignments doc

  - Start working on GOLANG PUTS AND PULL functions

- What is planned to be done until the next scrum meeting?

  - Continue picking up assignments

  - Make PR for Rodrigo to check logic and approval

- What are the hurdles?

  - None

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Setup GitHub credentials in VM.

  - Cloned Green Vault repository in the VM.

  - Setup ENV files for each server.

  - Didn’t run the service yet because IP and extra configuration needs to be completed in Oracle.

- What is planned to be done until the next scrum meeting?

  - Finish configuration of the VM.

  - Setup Postgres.

  - Run the service.

- What are the hurdles?

  - Possible issue for VM run with stored information in Postgres DB since DB is placed locally.