Sprint Planning Meeting Minutes:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 9:00 AM

End time: 12:00 PM

After discussion, the velocity of the team was estimated to be 25 story points. It was decided to continue with this number of user stories as we had enough time to finish our primary objectives, as well as ask further questions and do more research afterwards.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

UI:

- User Story 1: Create a page to allow users to check previously calculated results.

- User Story 2: Create a button to filter previous results (based on symbol, new/old, etc.)

- User Story 3: Complete the implementation of the calendar to allow users to input a naive datetime.

- User Story 4: Implement a drop down to allow users to select a timezone and return it as a string.

- User Story 5: Block the calendar when the estimation function is selected.

Go API:

- User Story 6: Set database to run on a server (not locally).

- User Story 7: Set the system to run on a server (not locally).

- User Story 8: Allow users to check their previous results.

- User Story 9: Allow filtering (by symbols, time, etc.) for previous results

Python Analyzer:

- User Story 10: Create / Review Twelve Data API validation.

- User Story 11: Create test cases for the API validation.

- User Story 12: Create the explanations for the calculated metrics.

- User Story 13: Implementing the estimate function.

The team members indicated their willingness to work on the following user stories.

- Giorgio Abboud

  - User Story 10: Create / Review Twelve Data API validation.

  - User Story 11: Create test cases for the API validation.

  - User Story 12: Create the explanations for the calculated metrics.

  - User Story 13: Implementing the estimate function.

- Malik Dagher

  - User Story 1: Create a page to allow users to check previously calculated results.

  - User Story 2: Create a button to filter previous results (based on symbol, new/old, etc.)

  - User Story 3: Complete the implementation of the calendar to allow users to input a naive datetime.

  - User Story 4: Implement a drop down to allow users to select a timezone and return it as a string.

  - User Story 5: Block the calendar when the estimation function is selected.

- Audrey Gamero

  - User Story 10: Create / Review Twelve Data API validation.

  - User Story 11: Create test cases for the API validation.

- Daniella Lacotera

  - User Story 8: Allow users to check their previous results.

  - User Story 9: Allow filtering (by symbols, time, etc.) for previous results

- Rodrigo Munoz

  - User Story 6: Set database to run on a server (not locally).

  - User Story 7: Set the system to run on a server (not locally).

  - User Story 8: Allow users to check their previous results.

  - User Story 9: Allow filtering (by symbols, time, etc.) for previous results