Sprint Retrospective Meeting:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 12:00 PM

End time: 3:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - About half of the stories were completed this sprint.

  - Unfortunately certain team members were preoccupied with other tasks and had less time and energy to invest in the project.

- Did we do a good job estimating the points (time required) for each user story?

  - Each member may have had an uneven number of points assigned.

  - Certain points were underestimated while others were overestimated.

- Did each team member work as scheduled?

  - We still made sure to meet at least 5 times a week.

What went right?

- Setup the final steps of the project.

- Plan to finalize most of the remaining tasks halfway through the next sprint.

- Will add the final touches the week after that.

- Will also run a final demo with the team at the end of next week.

- Quickly changed plans when not all stories were completed.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to communicate properly whenever we run into any issues.

  - Take over team members' tasks if they take too long to complete them.

- How to improve the product?

  - We are adding more comments and info boxes so the user understands how to use the app.

  - Adding a descriptive homepage to allow the user to understand what is being done.