Sprint Review Meeting:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 12:00 PM

End time: 3:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

UI:

- User Story 3: Complete the implementation of the calendar to allow users to input a naive datetime.

- User Story 5: Block the calendar when the estimation function is selected.

Go API:

- User Story 6: Set database to run on a server (not locally).

- User Story 7: Set the system to run on a server (not locally).

Python Analyzer:

- User Story 10: Create / Review Twelve Data API validation.

- User Story 11: Create test cases for the API validation.

Features/functions that were tested thoroughly and worked as expected without any errors/issues.

- The API call to TwelveData is responding as expected.

- The metrics are being calculated and returned as expected.

- The Postgres database properly stores the user profile information and calculated metric data.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Pushed Back:

- User Story 1: Create a page to allow users to check previously calculated results.

- User Story 2: Create a button to filter previous results (based on symbol, new/old, etc.)

- User Story 8: Allow users to check their previous results.

- User Story 9: Allow filtering (by symbols, time, etc.) for previous results

- User Story 12: Create the explanations for the calculated metrics.

- User Story 13: Implementing the estimate function.

Removed:

- User Story 4: Implement a drop down to allow users to select a timezone and return it as a string.