Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Setup this week's user stories.

  - Decided to work on previously unfinished user stories.

  - Plan to finalize the project by the end of this sprint.

  - Worked on the estimate function by connecting it to the metric calculating functions.

  - Collaborated with Malik to grey out the timestamp function when estimate is selected.

- What is planned to be done until the next scrum meeting?

  - Complete the estimate function.

  - Test the estimate function.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued improving the UI design for a cleaner and more consistent appearance.

  - Adjusted spacing, margins, and layout structure for better visual flow.

  - Refined font sizes and color tones to enhance readability.

  - Ensured design consistency across all major components and sections.

- What is planned to be done until the next scrum meeting?

  - Complete the final styling polish across all screens.

  - Add light transitions and hover effects to improve interactivity.

  - Begin testing responsiveness to confirm layout stability on different devices.

- What are the hurdles?

  - Keeping all visual updates consistent while finalizing styles.

  - Ensuring layout remains clean and uncluttered on smaller screens.

  - Managing time efficiently while balancing polish and performance.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I reviewed how the frontend displays validation and error messages and compared that to the validation responses coming from the analyzer. I mapped which analyzer field-level errors (timestamp, side, price, etc.) should connect to which UI input fields. This helps prepare for integration testing when the UI calls the analyzer.

- What is planned to be done until the next scrum meeting?

  - Begin testing the validation flow end-to-end by submitting sample requests from the UI and confirming that the correct field errors appear. From there, fix any mismatches or formatting inconsistencies.

- What are the hurdles?

  - Getting familiar with how the UI’s form handling logic ties into API responses — specifically ensuring I fully understand where the UI expects field-level errors and how they’re rendered so I can correctly validate the integration.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Planned out strategy and approach to take action on the last two user stories

  - Looked up documentation and discuss with Rodrigo progress

- What is planned to be done until the next scrum meeting?

  - Communicate with Rodrigo the strategy

  - Start with completing other use stories with the two week time frame left.

- What are the hurdles?

  - None as of now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Setup user stories with the team for the last development sprint.

  - I added a new service in the docker compose: postgres db from Chainguard.

    - Required to make an easier transition to VM.

  - Updated README about DB URL (Internal service) to access the postgres db as a container.

  - This DB Service has 0 CVE.

  - Data is persisted (implemented in a volume called ‘pgdata’).

  - PR: https://github.com/Giorgio-Abboud/Green-Vault/pull/35

- What is planned to be done until the next scrum meeting?

  - Setup VM:

    - Install base tools

      - Git.

      - Docker.

      - Docker Compose.

    - Clone GreenVault repo.

    - Create production env file for each of the services

  - Get a running VM service.

- What are the hurdles?

  - Ensure VM setup matches every system requirement (memory, processor, volumes, etc.)

  - Security issues in VM.

    - Learn how to set up constraints and basic security.