Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed plans to implement estimate function.

  - Will have to change time bounds as we need to look before and after for data.

  - Validation will be slightly different.

- What is planned to be done until the next scrum meeting?

  - Finalize estimate function.

  - Review and test the code to ensure operability.

- What are the hurdles?

  - None

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Focused on polishing the UI design for a cleaner, more cohesive feel.

  - Adjusted spacing, alignment, and overall layout for better structure.

  - Refined typography and color tones to enhance readability.

- What is planned to be done until the next scrum meeting?

  - Complete the final round of UI refinements and style adjustments.

  - Add subtle animations, hover effects, and visual transitions.

  - Start testing responsiveness to confirm layouts adapt properly.

- What are the hurdles?

  - Maintaining a consistent design system while applying finishing touches.

  - Avoiding layout or spacing conflicts as more details are finalized.

  - Balancing polish, responsiveness, and overall performance.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed how the validation logic interacts with the UI and started outlining the steps to run integration tests. Looked through the console logs and API response structure to confirm that the field-level errors are returned in the right format for the frontend.

- What is planned to be done until the next scrum meeting?

  - Test the analyzer’s validation through the UI to ensure the field errors display correctly, and make small adjustments to fix any mismatches

- What are the hurdles?

  - Some uncertainty around how the UI consumes and maps backend validation errors — especially ensuring the field names match consistently between both sides

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

    - Communicated with Rodrigo the strategy

    - Started with completing other use stories with the two week time frame left.

- What is planned to be done until the next scrum meeting?

  - Complete the feature pending for this week

  - Communicate Rodrigo of code updates

  - Create tests

- What are the hurdles?

  - As of now , none

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on User Story 5: Set the system to run a VM with a public API (maybe also DB).

    - Created a SSH key to access the VM.

    - Set up VM config (not created yet because it’s not available in the current region, might have to switch regions to check for availability).

      - Placement:

        - AD-1

        - On-demand

      - Image:

        - Ubuntu 22.04

      - Shape:

        - VM.Standard.A1.Flex

      - Networking:

        - Created VCN and SSH.

- What is planned to be done until the next scrum meeting?

  - Get the VM running with VM.Standard.A1.Flex (6GB of RAM, Ampere based). VM can also run with VM.Standard.E2.1.Micro (AMD based), but only 1GB of RAM.

- What are the hurdles?

  - If there is no available region for VM.Standard.A1.Flex, then payment would have to be done to match the requirements of our Green Vault service.