Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added an extra validation to ensure the user does not enter a future date.

  - Began researching which tools are required to analyze the users results and provide a detailed explanation for them.

  - Found that a ML model is required.

  - Will ensure that the LLM and ML models are imported and not containerized.

- What is planned to be done until the next scrum meeting?

  - implement the ML model after seeing which would be optimal to use with our current tools.

  - Compiling essential data for the ML and LLM models.

- What are the hurdles?

  - Discovering new tools required increases the amount of time spent researching.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued polishing the UI to make the layout cleaner and more consistent.

  - Adjusted spacing, padding, and alignment to improve visual structure.

  - Refined colors and typography to enhance readability and flow.

- What is planned to be done until the next scrum meeting?

  - Finish the remaining styling tweaks across all sections.

  - Add subtle hover effects and small animations for smoother interactions.

  - Begin checking the interface on different screen sizes for responsiveness.

- What are the hurdles?

  - Keeping spacing and visual rhythm consistent as styles are finalized.

  - Making sure new design tweaks don’t cause layout issues.

  - Balancing detailed polish while maintaining steady progress.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested the validation flow through the UI to see how backend errors appear on each field. Documented which validation messages display correctly and which ones need adjustment. Started identifying small inconsistencies between the analyzer’s responses and the UI’s field mappings.

- What is planned to be done until the next scrum meeting?

  - Refined the error mappings.

- What are the hurdles?

  - Some validation methods aren't resurfacing.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Received feedback

  - Continued on the next features

  - Coded for adding filter by symbol feature, added coded to multiple files to implement feature: https://github.com/Giorgio-Abboud/Green-Vault/pull/37

  - Coded for listing user fills,  added coded to multiple files to implement feature: https://github.com/Giorgio-Abboud/Green-Vault/pull/36 {GOT APPROVED}

- What is planned to be done until the next scrum meeting?

  - Waiting for adding filter by symbol PR to be approved and merged into main

  - Waiting for adding API points PR to be approved and merged into main

- What are the hurdles?

  - As of now, nothing

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I reviewed PRs from Daniella (REST API method implementation) for listing all user fills and metrics.

    - Merged changes.

    - Made some updates in the datastore.go file regarding querying all metrics.

      - Need to update both methods to make 1 single query to get all user fills and metrics via user id.

- What is planned to be done until the next scrum meeting?

  - Combine methods that get fills and metrics into 1 single query to batch all information and return it.

- What are the hurdles?

  - None at the moment related to the API.