Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed the estimated functionality.

    - Will not calculate the realized spread as it requires data after the trade concludes (can’t do this since the estimate function is in the present time).

    - Can’t calculate the market impact as it relies on the realized spread for the calculation.

    - The estimate function will rely on the mid fill price instead of the user inputted price (the latter is a backup) to properly approximate the outcome of a trade at that instant.

  - Began working on the analysis ML model to analyze the users outcome.

    - Does not require an LLM or vector DB if the responses are prewritten (current plan).

    - Created bands to classify metric bps in 5 categories from worst to best.

- What is planned to be done until the next scrum meeting?

  - Continue implementing the ML model by creating data to train it on.

  - Will use an XGBoost gradient tree.

- What are the hurdles?

  - Time consuming process researching how to create the ML model.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued refining the UI for a smoother and more polished look.

  - Adjusted layout spacing, padding, and alignment to improve balance.

  - Cleaned up colors and typography to keep everything consistent.

  - Reviewed each section to make sure the design flows naturally.

- What is planned to be done until the next scrum meeting?

  - Wrap up the final round of styling adjustments.

  - Add light hover effects and visual transitions for better interactivity.

  - Start initial responsiveness checks on different screen sizes.

- What are the hurdles?

  - Maintaining a unified design as more polish is added.

  - Avoiding layout shifts when making final style tweaks.

  - Balancing UI improvements with staying on schedule.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the initial UI validation test results and noted where the responses from the analyzer were showing correctly. Focused on understanding the root cause of the remaining mismatches and traced how the frontend handles the error response structure.

- What is planned to be done until the next scrum meeting?

  - Plan to coordinate with the frontend team to confirm how field names are passed and make sure the analyzer’s output aligns with what the UI expects.

- What are the hurdles?

  - It’s been challenging to pinpoint whether the issue is in the API response formatting or in the frontend’s form handling logic.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Waited for adding filter by symbol PR to be approved and merged into main

  - Waited for adding API points PR to be approved and merged into main

- What is planned to be done until the next scrum meeting?

  - Recollect on Rodrigo feedback for touch up my PRs and functionalities

- What are the hurdles?

  - As of now, none

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I worked on User Story 6: Allow users to check their previous results.

    - Checked on the work done by Daniella and updated some of the code related to the datastore methods and http handler for listing user fills and metrics.

    - Created test cases for both layers datastore and http.

    - Migrated drivers for tests from sqlite to db containers (simulate prod).

  - List Fills and Metrics PR: https://github.com/Giorgio-Abboud/Green-Vault/pull/39

  - Migrate to Container’s Driver PR: https://github.com/Giorgio-Abboud/Green-Vault/pull/40

- What is planned to be done until the next scrum meeting?

  - Checked if creating the VM would be feasible since a domain would be needed to run the project.

- What are the hurdles?

  - None at the moment.