Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Create test data to train the Ml model on.

  - Created the performance names to classify how well a trade fill went.

  - Communicated with Rodrigo about my findings and how we can store these results in the database.

- What is planned to be done until the next scrum meeting?

  - Finalize the implementation of the ML model by returning the result to the frontend and to the Postgres DB.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued refining UI styling to make the design more polished and consistent.

  - Improved spacing and alignment across components for better layout flow.

  - Adjusted typography and color balance to enhance readability.

  - Reviewed multiple sections to ensure a unified visual appearance.

- What is planned to be done until the next scrum meeting?

  - Finalize remaining style adjustments and UI polish

  - Add small hover effects and transitions to improve interaction feedback.

  - Begin basic responsiveness testing to evaluate layout on different screens.

- What are the hurdles?

  - Making sure the UI stays consistent as final tweaks are applied.

  - Avoiding layout disruption while refining design details.

  - Balancing time between visual enhancements and forward progress.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked deeper into the API rate limit issue and tested how the Twelve Data API responds when multiple requests are made in a short time frame.

  - Documented possible ways to handle rate limiting and prevent repeated errors when the API is called too often.

- What is planned to be done until the next scrum meeting?

  - Implement or suggest a retry delay or caching mechanism to avoid hitting the API limit, and verify that it still returns accurate data.

- What are the hurdles?

  - Still clarifying how often the API is being triggered and where those repeated calls originate within the system.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Took note on code functionality

  - Analyzed files including auth.go , auth_test.go, datastore.go, etc

- What is planned to be done until the next scrum meeting?

  - Communicate on project work for closing documents on capstone

  - Plan on design for capstone folder

- What are the hurdles?

  - None for now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Talked to Giorgio about the split for all 5 folders we have to submit for the final presentation (architecture, videos, documentation, etc.)

  - Discussed about last implementation for the project related to the ML and the result to store in DB.

- What is planned to be done until the next scrum meeting?

  - Add more documentation in the readme on how to setup the project and env files. Explain how to setup docker and docker compose.

- What are the hurdles?

  - None at the moment.