Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed implementing the estimate function.

    - Should rely on the instantaneous timestamp when the user submits their fill, but was not implemented until Rodrigo recently fixed this issue.

    - Created various bands to classify the performance of individual metrics, before finding their average and coming to a conclusion of the users performance.

    - Fixed an issue in the frontend that allows string to be received as floats.

    - Implemented the validation functions for the API call in case the Twelve Data output is unusable, or too many requests were made.

    - Changes can be found here:

      - Metric performance results: https://github.com/Giorgio-Abboud/Green-Vault/commit/ff1e002a418540132305ba3829309bbf17a80fab

      - Updated the frontend to strictly accept ints and float for quantity and price: https://github.com/Giorgio-Abboud/Green-Vault/commit/fe0640d9ec00082e39a6c1d56c6b79a2992c67bc

- What is planned to be done until the next scrum meeting?

  - Continue planning the delegation of tasks to compile the documents and create the poster.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued UI refinement to make the interface more polished.

  - Adjusted component spacing and alignment for cleaner visual structure.

  - Improved typography and color consistency to enhance readability.

  - Reviewed UI sections to ensure everything follows the same design style.

- What is planned to be done until the next scrum meeting?

  - Finish final styling adjustments across the interface.

  - Add hover effects and small transitions to improve interaction quality.

  - Begin initial responsiveness evaluation across different screen sizes.

- What are the hurdles?

  - Maintaining consistency while making the last visual changes.

  - Avoiding layout disruptions during final tweaks.
Balancing refinement with keeping up overall momentum.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Pulled the latest changes and made my API validation code to ensure that an appropriate message is displayed when the API is called too many times.

  - Still debugging some errors that came when I included my code.

- What is planned to be done until the next scrum meeting?

  - Fix the errors

  - Create pull request to merge changes.

- What are the hurdles?

  - Doing everything in a timely manner.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued on planning on project work and documents

  - Researched effective poster designs for the project

- What is planned to be done until the next scrum meeting?

  - Continue with open communication on next steps

- What are the hurdles?

  - None for now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed Green Vault (End to End flow).

    - Found errors in the ui and lack of explanations/guidance for the user.

      - Not sending ‘result’ of the analysis into the internal service to store.

      - No delete confirmation modal when deleting a user.

      - Email is not shown in red when input is invalid.

    - Inconsistent error response about too many calls to the twelve data api (not explanatory to the user).

  - Not an error, but the validation of fields in the analyzer service is done before checking the mode, therefore, no fields can be omitted or they will always trigger. The estimate service from the ui should send the current timestamp.

  - Updated and fixed the errors:

    - Store result ind DB: https://github.com/Giorgio-Abboud/Green-Vault/commit/7479eba1c446cf26e504d02ea5da280847e9f2b2

    - Deleting user, confirmation modal: https://github.com/Giorgio-Abboud/Green-Vault/commit/742b1af105c31cbe1ce8766f9626ea40b5b9fec6

    - Link between signup & login + toolbar: https://github.com/Giorgio-Abboud/Green-Vault/commit/24a85cc5321c9f4b0047309229b8e68b7634684d

    - Updated texts from Home Page: https://github.com/Giorgio-Abboud/Green-Vault/commit/8a4d5c1223478cb7f7b71cd2e437d6e4fc87056e

    - Added more explanatory error about insufficient API calls: https://github.com/Giorgio-Abboud/Green-Vault/commit/364a0fc0b125aaffcab278d8fdb1f1b62a9c00e7

    - Fetch current time for Estimate: https://github.com/Giorgio-Abboud/Green-Vault/commit/3939ead006d1fd32f0a0483eec42debd062629e1

    - Clear info in analyze and estimate when switching modes: https://github.com/Giorgio-Abboud/Green-Vault/commit/e2d33bd53a26b2d432efe31694186d6c419eaded

- What is planned to be done until the next scrum meeting?

  - End of the sprint, no user stories are planned yet.

- What are the hurdles?

  - None.