Sprint Planning Meeting Minutes:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 9:00 AM

End time: 12:00 PM

After discussion, the velocity of the team was estimated to be 25 story points. It was decided to continue with this number of user stories as we had enough time to finish our primary objectives, as well as ask further questions and do more research afterwards.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

UI:

- User Story 1: Create a page to allow users to check previously calculated results.

- User Story 2: Create a button to filter previous results (based on symbol, new/old, etc.)

- User Story 3: Create a front page to introduce the services of the web app.

- User Story 4: Update the estimate function page to grey out certain fields.

Go API:

- User Story 5: Set the system to run a VM with a public API (maybe also DB)

- User Story 6: Allow users to check their previous results.

- User Story 7: Allow filtering (by symbols, time, etc.) for previous results

Python Analyzer:

- User Story 8: Create test cases for the API validation.

- User Story 9: Create the explanations for the calculated metrics.

- User Story 10: Implementing the estimate function.

- User Story 11: Implement the LLM and Vector DB.

The team members indicated their willingness to work on the following user stories.

- Giorgio Abboud

  - User Story 8: Create test cases for the API validation.

  - User Story 9: Create the explanations for the calculated metrics.

  - User Story 10: Implementing the estimate function.

  - User Story 11: Implement the LLM and Vector DB.

- Malik Dagher

  - User Story 1: Create a page to allow users to check previously calculated results.

  - User Story 2: Create a button to filter previous results (based on symbol, new/old, etc.)

  - User Story 3: Create a front page to introduce the services of the web app.

  - User Story 4: Update the estimate function page to grey out certain fields.

- Audrey Gamero

  - User Story 8: Create test cases for the API validation.

  - User Story 9: Create the explanations for the calculated metrics.

- Daniella Lacotera

  - User Story 6: Allow users to check their previous results.

  - User Story 7: Allow filtering (by symbols, time, etc.) for previous results

- Rodrigo Munoz

  - User Story 5: Set the system to run a VM with a public API (maybe also DB)

  - User Story 6: Allow users to check their previous results.

  - User Story 7: Allow filtering (by symbols, time, etc.) for previous results