Sprint Retrospective Meeting:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 12:00 PM

End time: 3:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, estimating our team’s velocity was mostly accurate.

  - We completed all the stories on the final day of our sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Certain members ended up completing less points compared to other members.

  - In the end certain members had to work with others to complete all tasks.

- Did each team member work as scheduled?

  - We made sure to communicate over call or in person 5 times per week.

What went right?

- We completed all user stories.

- We thoroughly tested the project.

- We began discussing how we would separate our tasks for the next sprint.

- We began planning our roles during the presentation of our project.

How to address the issues in the next sprint?

- How to improve the process?

  - Meet more in person or over call to ensure we complete the required documents on time.

  - We will have to ensure each member has a more balanced amount of points to complete.

- How to improve the product?

  - We will further test it and create a demo for all the product’s features to ensure everything is operational.

  - Before the demo, we will showcase it to other friends and family to get their opinion on the product.