Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Completed intro video for the software solution.

- What is planned to be done until the next scrum meeting?

  - Create scripts for each member.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed video and presentation

- What is planned to be done until the next scrum meeting?

  - Getting ready for showcase

- What are the hurdles?

  - Nothing

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created presentation slides.

  - Submitted to the team for review.

- What is planned to be done until the next scrum meeting?

  - Continue refining until submission time.

- What are the hurdles?

  - None for now

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed documentation

  - Review powerpoint slides

- What is planned to be done until the next scrum meeting?

  - Gather up documentation for submission

- What are the hurdles?

  - None

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got the final version for the Project Documentation, User Manual, Installation Guide, and Operations Guide document.

  - Shared them with team members.

- What is planned to be done until the next scrum meeting?

  - Record the installation guide video.

  - Wait in feedback from the team about the documents.

- What are the hurdles?

  - None.