Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Updated the backend estimate function to output a text explaining the performance, and updated the UI to display it.

  - Read through the required documents to be submitted next week.

  - Delegated tasks for the team to complete and submit on time.

- What is planned to be done until the next scrum meeting?

  - Finalize testing the analyzer and estimate function to ensure proper responses are returned for the metric performances.

  - Meet with the team to discuss the final steps of the project.

- What are the hurdles?

  - None for now.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued refining UI styling for a cleaner and more cohesive appearance.

  - Improved spacing and alignment to enhance visual balance.

  - Fine-tuned text sizes and color choices for better readability.

- What is planned to be done until the next scrum meeting?

  - Finalize the remaining styling adjustments and polish visual details.

  - Add hover effects and small transitions to improve user interaction.

  - Begin initial testing for responsiveness across different screen sizes.

- What are the hurdles?

  - Keeping the design visually consistent while applying final refinements.

  - Preventing layout issues as polish updates are introduced.

  - Balancing detailed styling work with maintaining overall progress.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed the final pushes to the repository code.

  - Started looking over the announcements that outline final presentation requirements.

- What is planned to be done until the next scrum meeting?

  - Meet with the team and start working on poster design.

- What are the hurdles?

  - None for now.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked over repository code

- What is planned to be done until the next scrum meeting?

  - Discuss poster design

  - Discuss costs

- What are the hurdles?

  - None for now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the ui, the Calculate page:

    - Hide the Market Impact and Realized Spread in the estimate mode (not calculated).

    - Disabled timestamp input for the user in estimate mode.

  - Changes are already applied in Green Vault.

- What is planned to be done until the next scrum meeting?

  - Split the sections that each team member will write for the documents.

- What are the hurdles?

  - None at the moment.