Daily Scrum Meeting Minutes:

Attendees: Giorgio Abboud, Malik Dagher, Audrey Gamero, Daniella Lacotera, Rodrigo Munoz

Start time: 3:00 PM

End time: 5:00 PM

Giorgio Abboud:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the team and delegated tasks.

  - Discussed that our documents must be completed by friday to be able to create the poster by monday.

  - Added additional outputs once the performance is calculated for analyzer and estimate.

    - https://github.com/Giorgio-Abboud/Green-Vault/pull/48

- What is planned to be done until the next scrum meeting?

  - Begin working on the documentation, specifically the problem and requirements section.

- What are the hurdles?

  - None.

Malik Dagher:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued refining UI styling for a cleaner and more cohesive appearance.

  - Improved spacing and alignment to enhance visual balance.
Fine-tuned text sizes and color choices for better readability.

- What is planned to be done until the next scrum meeting?

  - Finalize the remaining styling adjustments and polish visual details.

  - Add hover effects and small transitions to improve user interaction.

  - Begin initial testing for responsiveness across different screen sizes.

- What are the hurdles?

  - Keeping the design visually consistent while applying final refinements.

  - Preventing layout issues as polish updates are introduced.

  - Balancing detailed styling work with maintaining overall progress.

Audrey Gamero:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the team.

  - Went over the list of project deliverables and what each of them consist of.

  - I was assigned different parts and looking at what times to do it.

- What is planned to be done until the next scrum meeting?

  - Continue working and collaborating with fellow colleagues to submit everything in a timely manner.

- What are the hurdles?

  - None for now.

Daniella Lacotera:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the team to discuss the work distribution for upcoming finalizing details on project

- What is planned to be done until the next scrum meeting?

  - Start working on assigned work by given deadline

- What are the hurdles?

  - None for now

Rodrigo Munoz:

- How many hours have I worked since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with the team to split the final deliverable.

    - By Friday, the project information document must be done so we can make the poster.

  - Ensured every functionality of Green Vault is working as expected.

- What is planned to be done until the next scrum meeting?

  - Work on the Architecture section for the document. Update the readme accordingly.

- What are the hurdles?

  - None at the moment.