Sprint Planning Meeting Minutes:

Attendees:

- Abboud, Giorgio

- Dagher, Malik

- Gamero, Audrey

- Lacotera, Daniella

- Munoz, Rodrigo

Start time: 9:00 AM

End time: 12:00 PM

After discussion, the velocity of the team was estimated to be 20 story points. It was decided to continue with this number of user stories as we had enough time to finish our primary objectives, as well as ask further questions and do more research afterwards.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Finalize changes to display performance outcomes in the UI.

- User Story 2: Thoroughly test analyzer and estimate for response output.

- User Story 3: Create the showcase presentation poster.

- User Story 4: Create the project documentation file.

- User Story 5: Create the showcase presentation slides.

- User Story 6: Create the team introduction video.

- User Story 7: Create the project demo video.

The team members indicated their willingness to work on the following user stories.

- Giorgio Abboud

  - User Story 1: Finalize changes to display performance outcomes in the UI.

  - User Story 2: Thoroughly test analyzer and estimate for response output.

  - User Story 3: Create the showcase presentation poster.

  - User Story 4: Create the project documentation file.

  - User Story 6: Create the team introduction video.

  - User Story 7: Create the project demo video.

- Malik Dagher

  - User Story 3: Create the showcase presentation poster.

  - User Story 5: Create the showcase presentation slides.

  - User Story 6: Create the team introduction video.

- Audrey Gamero

  - User Story 3: Create the showcase presentation poster.

  - User Story 5: Create the showcase presentation slides.

  - User Story 6: Create the team introduction video.

- Daniella Lacotera

  - User Story 3: Create the showcase presentation poster.

  - User Story 5: Create the showcase presentation slides.

  - User Story 6: Create the team introduction video.

- Rodrigo Munoz

  - User Story 1: Finalize changes to display performance outcomes in the UI.

  - User Story 3: Create the showcase presentation poster.

  - User Story 4: Create the project documentation file.

  - User Story 6: Create the team introduction video.