Daily Scrum Meeting Minutes:

Date: 9/11/2025
Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added Prices per Million tokens to table in order to compare

- What is planned to be done until the next scrum meeting?

  - Make a selection of the API’s best choice

- What are the hurdles?

  - Possible disagreements among groups or categories

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Gathered teammates' opinions on how the Results page should look like.

  - Finalized documents and research for this sprint

- What is planned to be done until the next scrum meeting?

  - One more thorough testing before concluding the work for this sprint

  - Selecting the user stories to be completed in the next sprint based on priority

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Drafted initial rules for detecting strong keywords and missing ones.

  - Noted a few test cases from sample resumes.

- What is planned to be done until the next scrum meeting?

  - Refine the keyword rules (e.g., weighting relevant terms higher).

  - Prepare a short summary of progress to share with the team.

- What are the hurdles?

  - Ensuring the keyword rules are flexible enough for different job descriptions.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched on the interoperability and integration of the final tools

  - Set up meeting with project members

- What is planned to be done until the next scrum meeting?

  - Discuss with teammates outline and discuss how to integrate it with the different parts of the project

- What are the hurdles?

  - Having something that properly works with and sets up with different pieces of project

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 2 hours.

- What was done since the last scrum meeting?

  - I began creating code for my part of the project. Debugging localhost issues by forcing absolute API URLs.

- What is planned to be done until the next scrum meeting?

  - Fix Load failed bug during testing.

- What are the hurdles?

  - Localhost connectivity (port/host mismatches) and occasional CORS/cache quirks during testing. Gated job boards (LinkedIn/Handshake/Indeed) can’t be fetched automatically without user-provided text/PDF, which adds friction.