Daily Scrum Meeting Minutes:

Date: 9/12/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Selected a good API candidate

- What is planned to be done until the next scrum meeting?

  - Discuss the decision with teammates

- What are the hurdles?

  - None Might apply

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Conducted one more final testing before the end of sprint to ensure everything is working seamlessly.

- What is planned to be done until the next scrum meeting?

  - Attend the Sprint Review & Retrospective meetings

  - Discuss plans for the future sprints.

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Refined the keyword rules to highlight strengths and missing terms more clearly.

  - Prepared a short summary of feedback progress (template + sample tests + keyword checks).

- What is planned to be done until the next scrum meeting?

  - Finalize notes to present at the Sprint Review.

  - Suggest next steps for improving resume feedback in the following sprint.

- What are the hurdles?

  - Making sure the current progress is framed clearly enough for the demo.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discussed with teammates about outline and integration

- What is planned to be done until the next scrum meeting?

  - Begin process of integration with backend data

- What are the hurdles?

  - Properly setting up with no bugs

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 2.5 hours.

- What was done since the last scrum meeting?

  - Partially fixed the “Load Failed” bug.

- What is planned to be done until the next scrum meeting?

  - Continue to debug code.

- What are the hurdles?

  - Bugs in code.