Daily Scrum Meeting Minutes:

Date: 9/2/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended the Sprint Planning meeting and discussed the initial project setup.

  - Researched on the creation of the repository and the best way to create it

- What is planned to be done until the next scrum meeting?

  - Create a basic private repository and add the read me file

- What are the hurdles?

  - No possible hurdles

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Attended the Sprint Planning meeting and discussed the initial project setup.

  - Created basic folder structure for components.

- What is planned to be done until the next scrum meeting?

  - Set up a landing page with a placeholder layout.

  - Research SVG libraries/components for UI elements.

- What are the hurdles?

  - Deciding which SVG style/theme best fits the project branding.

  - Making sure file structure will scale.

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended the Sprint Planning meeting and reviewed the selected user stories.

  - Researched best practices for providing automated resume feedback.

- What is planned to be done until the next scrum meeting?

  - Start designing the feedback logic for the resume analysis feature.

  - Outline initial feedback criteria (structure, keywords, formatting).

- What are the hurdles?

  - Choosing which criteria to start with, since resume feedback can cover many areas.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Begin research on well known text parsing tools

  - Begin research on how to set up api’s properly

- What is planned to be done until the next scrum meeting?

  - Begin designing outline for api set up

  - Begin designing outline for text parser

- What are the hurdles?

  - Finding the ones that have the best mix of easy to integrate, and also being accurate.

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I have worked 2.5 hours.

- What was done since the last scrum meeting?

  - I did research on how to paste the URL and read the job description.

- What is planned to be done until the next scrum meeting?

  - Continue researching and begin working on the project.

- What are the hurdles?

  - None so far.