Daily Scrum Meeting Minutes:

Date: 9/3/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created the repository

  - Researched the best way to create and merge the branches of said repository

- What is planned to be done until the next scrum meeting?

  - Create the branches and assign people to them

- What are the hurdles?

  - None may apply

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Implemented header and footer components.

  - Added sample SVG assets for testing.

- What is planned to be done until the next scrum meeting?

  - Start building the file upload UI (choose file + browse functionality)

  - Add placeholder states (empty vs file name).

- What are the hurdles?

  - Ensuring cross-browser compatibility

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Drafted initial structure for automated feedback (sections like formatting, keywords, grammar).

  - Tested a small script or tool to extract basic information from a sample resume.

- What is planned to be done until the next scrum meeting?

  - Refine the feedback structure and define rules for scoring or labeling resume strengths and weaknesses.

  - Begin experimenting with how to present feedback clearly in the UI (simple mockups or console output).

- What are the hurdles?

  - Ensuring feedback is meaningful but not overwhelming.

  - Handling multiple resume formats consistently.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Begun designing outline for api set up

  - Begun designing outline for text parser

- What is planned to be done until the next scrum meeting?

  - Filter down to 3 options for the api

  - Filter down to 2-3 options for text parser

- What are the hurdles?

  - As last meeting, finding the options that have the perfect balance between accuracy and ability of integration

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 2.5 hours.

- What was done since the last scrum meeting?

  - I did research on how to paste the URL and read the job description.

- What is planned to be done until the next scrum meeting?

  - Continue researching and begin working on the project.

- What are the hurdles?

  - No hurdles so far.