Daily Scrum Meeting Minutes:

Date: 9/5/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 9:00 PM

End time: 10:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Assisted to the connection and addition to the repository

- What is planned to be done until the next scrum meeting?

  - Assist and collaborate coworkers with other stories

- What are the hurdles?

  - Possible mismatch between engineering and design choices

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - The uploaded file is now listed after selection.

  - Visual elements integrated into the landing page UI (e.g., logo, image).

  - Polished UI with hover animations and transitions.

- What is planned to be done until the next scrum meeting?

  - Test the functionality of UI with the added visual components

  - Ensuring that only certain types of files are accepted (pdf, txt & docx)

- What are the hurdles?

  - Balancing between visual appeal and performance

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested a sample resume and wrote down example feedback (pros/cons).

  - Started drafting rules for identifying strengths (e.g., relevant keywords) and weaknesses (e.g., missing job description terms).

- What is planned to be done until the next scrum meeting?

  - Expand the draft criteria to cover formatting (length, sections, bullet points).

  - Look into basic text parsing approaches that could support automated feedback.

- What are the hurdles?

  - Making sure the feedback is simple and clear enough for applicants to understand.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Finalized the text parsers and api tools

- What is planned to be done until the next scrum meeting?

  - Organize and set up for easy integration

- What are the hurdles?

  - None.

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 2.5 hours.

- What was done since the last scrum meeting?

  - Figuring out the best way to scrape job post description without violating terms of service.

- What is planned to be done until the next scrum meeting?

  - Find a solution to scrape job post description.

- What are the hurdles?

  - LinkedIn login walls, need user-authorized capture or alternate sources.