Daily Scrum Meeting Minutes:

Date: 9/8/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended the backlog meeting

  - Consulted different sources to make an informed decision on API’s to use

- What is planned to be done until the next scrum meeting?

  - Communicate selections and organize with coworkers

- What are the hurdles?

  - None may apply

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested the functionality of UI with the added visual components.

  - The upload section has been modified to accept only certain types of files.

- What is planned to be done until the next scrum meeting?

  - Store the inputs(file & url) taken from the user in a variable to be used later on.

  - Adding a hyperlink to the “Submit” button to redirect upon clicking.

- What are the hurdles?

  - Storing a pdf or docx file in a variable.

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Gathered example pros/cons feedback lines and organized them into categories (Formatting, Keywords, Grammar, etc.).

  - Created a draft feedback template (Summary / Pros / Cons / Suggestions).

- What is planned to be done until the next scrum meeting?

  - Apply the feedback template to one sample resume and record the results.

- What are the hurdles?

  - Deciding which feedback categories to focus on first without overwhelming the user.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began implementing and trialing the different parsers

  - Writing down outlines and pros and cons.

- What is planned to be done until the next scrum meeting?

  - Continue with the trialing and outlining

- What are the hurdles?

  - Properly trialing and bug testing.

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 2.5 hours.

- What was done since the last scrum meeting?

  - Found a possible workaround to scrap job posting description.

- What is planned to be done until the next scrum meeting?

  - Test workaround and see if it’s a realistic option.

- What are the hurdles?

  - Staying within the job posting website’s ToS.