Daily Scrum Meeting Minutes:

Date: 9/9/2025

Attendees: Miguel Castiblanco Melendez (Scrum Master), Orkhan Fataliyev (Product Owner), Daniel Vysokos (Developer), Jesus Andres Vargas (Developer), Sebastian Pablo Ochotorena (Developer)

Start time: 8:00 PM

End time: 9:00 PM

Miguel Castiblanco Melendez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Examined possible cost/benefit situations given the usage of API’s for AI

- What is planned to be done until the next scrum meeting?

  - Create a table with said information

- What are the hurdles?

  - None may apply

Orkhan Fataliyev:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Stored the inputs taken from the user in separate variables.

  - “Submit” button now redirects to the Results page.

- What is planned to be done until the next scrum meeting?

  - Planning on the structure of the Results page.

  - Search for SVGs or other visual component to be added to the Results page

- What are the hurdles?

  - None

Daniel Vysokos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested the feedback template on one sample resume.

  - Noted which categories worked well (keywords, grammar) and which need improvement (formatting).

- What is planned to be done until the next scrum meeting?

  - Adjust the template to make formatting feedback clearer.

  - Try a second sample resume for consistency.

- What are the hurdles?

  - Making sure feedback stays simple and doesn’t overwhelm the applicant.

Jesus Andres Vargas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Progressed with the outline and trialing

  - Messing with different settings

- What is planned to be done until the next scrum meeting?

  - Continue once again with the outlining and trialing of different text parser options

- What are the hurdles?

  - Properly trialing and bug testing

Sebastian Pablo Ochotorena:

- How many hours did I work since the last meeting?

  - I worked 2.5 hours.

- What was done since the last scrum meeting?

  - Found a new method to grab the job post’s description.

- What is planned to be done until the next scrum meeting?

  - Build and test the new method of grabbing the job post’s description.

- What are the hurdles?

  - No hurdles currently.